## Slide 1: DSC Change Committee Summary – 9th May
2 new change proposals raised and approved - sent for Consultation and to DSC Delivery Sub Group for further review
  XRN4525 – Read Validation, increasing the outer tolerance value for specific AQ bands for Class 3 & 4 Meter Points
  XRN4665 – Creation of new EUC’s
EQR & BER approval
  XRN4525 – Transparency of rolling AQ process – Approved
BER Approval
  XRN4556 – Process to provide a report when GSR request returns no MPRNs
  XRN4576 – Class 4 reads not visible on DES
CCN approvals
  XRN 4510 – Negative Consumption period for rolling AQ
  XRN4368 – EU Gas Capacity Conversion interim optimal solution
  XRN4527 – New service line for reporting services to Performance Assurance Committee (PAC)

## Slide 2: DSC Change Committee Summary – 9th May
Release Updates:
  Release 2
    On track for delivery
    Implementation approach and plan approved
  Release 3
    Extraordinary DSC Change management committee on 2nd May to approve implementation plan for release 3 – all change packs approved, scope remains as is.
    Currently tracking to plan
    Build phase has started
    Consideration to implementation planning to commence
  Release June 19 and November 19
    Confirmed Xoserve to commence engagement with DSG and Change Management Committee start formulating the scope of future releases.
Change logs reviewed with some discussion around the UK Link Changes Plan on a page, gives a view of all change and delivery

## Slide 3: DSC Change Committee Summary – 9th May
AOB items
  MIS development – in collaboration with Gemserv provided an updated on the work undertaken to date.
    https://www.gasgovernance.co.uk/sites/default/files/ggf/2018-05/8.1%20Xoserve%20%20Gemserv%20MIS%20collaberation%20%28API%20Dashboard%29.pptx
  Xoserve Project team provided a progress update and next steps for the IX replacement work:
    https://www.gasgovernance.co.uk/sites/default/files/ggf/2018-05/8.3%20IX%20Changes%20Update%20V2.pptx
  Ofgem switching Programme Update
    https://www.gasgovernance.co.uk/sites/default/files/ggf/2018-05/8.4%20Ofgem%20switching%20programme%20update%20%28CSS%20Consequential%29.pptx