## Slide 1: XRN4658 – OTR UNCVR Amendment

## Slide 2: Next Steps
Solution is a parameter change
  Recommended regression test cycle
  Limited build effort, but reasonable testing effort recommended on first change recommended
Seeking to implement XRN4658 prior to Winter period 18/19
  Industry expressed preference to implement in November ’18 UK Link Release
    Given Status of R3 communicated – not currently able to commit to this release
    Common Code components in this release have entered testing (XRN3656), amendment will change scope of testing and add further risk
  Seeking views of implementation within Minor Release (MR) Drop 2 ([8th] September 2018 - TBC)
    ChMC views sought given:
      Outside of Major Release
      Will require User and System Testing combined cycle to achieve limited Regression Cycle
      No Market Trials
      Sufficient notice to Users?

## Slide 3: Implementation
Need approval in principle from ChMC to implement,
  - including option to plan this into MR Drop 2, suggest confirmation via Change Pack
  It is currently assumed that we have approval to implement in November UK Link Release from Change Managers – is this correct?
  Issue Change Pack today to solicit formal views on September release – with short representation cycle [5] days?
  Formal ratification of implementation approach at 23rd July (extraordinary Change Mgmt Committee), but requires inclusion in this release prior to this
  No BER available today – but costs will not exceed cost for BER XRN3656