## Slide 1: DSC Change Committee Summary – 8th August
7 new change proposals raised and approved
  XRN4717 – Use of up to date forecast weather data in first NDM Nominaions run – Approved
  XRN4713 – Actual read following estimateed transfer read calculating AQ of 1 – Approved (
  XRN4650 – Automation of M Number DVD (M Number Download)
  XRN4691 – CSEPS IGT and GT file formats (CGI File)
  XRN4692 – CSEPS IGT and GT file formats (CIN File)
  XRN4693 – CSEPS IGT and GT file formats (CIC CIR CAI CAO DCI DCO CIN CCN CUN Files)
  XRN4694 – CSEPS IGT and GT file formats (Create new Data validations)
Solution/Delivery option approval
  No updates
BER approval
  XRN4632 – Analysis for Gemini Enhancements – BER Approved

## Slide 2: DSC Change Committee Summary – 8th August
Release Updates:
  Release 2
    Delivery completed successfully now in Post Implementation Support period.
  Release 3
    Reporting split into the 2 delivery tracks
      Track 1 – 13 changes
      Track 2 – Cadent Billing change
    Both tracks are on plan and therefore shown GREEN (for delivery)
  Market trial update, including
    confirmation of invite to participate issued
    Plan for testing period
    View of which participants should test each change
  Business change update for R3 training
  R3 customer open day (5th September)
Future release June 2019
    Presented scope for consideration for inclusion in June 2019 delivery

## Slide 3: DSC Change Committee Summary – 11th July
CSS consequential change update
XRN4695UIG Taskforce update
  Working ongoing to mobilise team
  Contract due to be signed off 20th August
  https://www.gasgovernance.co.uk/sites/default/files/ggf/2018-08/8.%20XRN4695%20UIG%20Taskforce%20Update.pptx
AOB items
  No updates (1 item deferred to next month)