

**DSC Change Completion Report (CCR)**

|  |  |
| --- | --- |
| **Change Title** | Creation of a Service to Release Domestic Consumer Data to PCW’s (price comparison websites) & TPI’s (third party intermediaries)  |
| **Change reference number (XRN)** | 4110 |
| **Xoserve Project Manager**  | Charlie Haley  |
| **Email address** | Charlie.Haley@xoserve.com |
| **Contact number** | 0121 7592 2620 |
| **Target Change Management Committee date** | 12/09/2018  |
| **Date of Solution Implementation** | 31/07/2017  |
| **Section 1: Overview of Change Delivery** |
| * The Analysis and Detailed Design were completed within budget and within the agreed timescales. There are no remaining outstanding actions, the implementation of this project was completed as part of COR4216.

|  |  |  |  |
| --- | --- | --- | --- |
| **Xoserve Service Area** | **Xoserve Service Line** | **(+/-) Projected Change in Annual Cost** | **(+/-)Actual Change in Annual Cost**  |
| e.g. Manage Supply Point Registration | e.g.DS-CSSA1 – 01 | + £1000 | + £1200 |

 |
| **Section 2: Confirmed Funding Arrangements** |
|

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Gas Industry Participant** | **BER Share of Cost** | **Actual Share of Cost** | **BER Cost Value** | **Actual Cost Value** |
| **Shippers** |  |  |  |  |
| **IGTs** |  |  |  |  |
| **DNOs** |  |  |  |  |
| **Transmission** |  |  |  |  |
| **DN’s & IGT** | 100% | 100% | £508,487 | **£101,833.67** |

 |
| **Section 3: Provide a summary of any agreed scope changes** |
| NA |
| **Section 4: Detail any changes to the Xoserve Service Description** |
| NA |
| **Section 5: Provide details of any revisions to the text of the UK Link Manual** |
| NA  |
| **Section 6: Lessons Learnt** |
| NA |

**Please send completed form to:** **box.xoserve.portfoliooffice@xoserve.com**

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 0.1 | For Approval | 03/09/2018 | Charlie Haley | CCR updated with details of the change |

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 2.0 | Approved | 17/07/18 | Rebecca Perkins | Template approved at ChMC on 11th July |