## Slide 1: CSS Update for CoMC 19th September 2018

## Slide 2: Ofgem Switching Programme – Key Updates
CSS Consequential
Level 2 analysis is on track for completion at the end of September. As advised previously external BRD’s will be created, split by Customer group with the draft versions ready for your review by the end of October.
DSC delivery sub group on the 15th October will be split into two parts. The morning section will be the usual DSG meeting, the afternoon section will be specifically for CSS Consequential. Invites for this date will be issued shortly.
During the session on the 15th I want the session to be informative and as interactive as possible. I am going to be using the capture phase of the change process to evaluate solution options and agreeing direction together.
I am currently planning on running through the following artefacts during the session:
    As Is Process Models
    To Be Process Models
    Level 1 and Level 2 Heat Maps
    Shipper BRD as an example
Please let me know if you feel there is anything further at this stage of the project Xoserve can provide to help your own analysis. My aim is for our Customers to leave this meeting with an understanding of CSS Consequential which helps your own analysis for the consequential changes to your own system and processes.

## Slide 3: Ofgem Switching Programme – Key Updates
CSS Bid
Xoserve are currently compiling responses to DCC’s invitation to tender. This phase closes out on the 26th September. The next phase of the procurement exercise commences on 8th November, this phase includes concept demonstration if successful leading into BAFO. I am will keep you updated as to Xoserve’s progress throughout this process.
Retail Energy Code (REC) Consultation review
Following the closeout of REC consultation the regulatory design team are now reviewing responses received from the Industry.

## Slide 4: Establishment of a Committee for CSS bid activities 19th September 2018

## Slide 5: CSS Bid Group
Modification 0666 closed out for Industry representation on Thursday 6th September.
Panel recommended implementation of the modification during it’s meeting on the 10th September.
Ofgem published their decision to implement Modification 0666 (Urgent) on the 11th September. The UNC will be updated to reflect the required changes.
We are planning the first meeting of the CSS Bid Group during October. We will be issuing invites and a draft agenda shortly.
The bid group creates an environment where Xoserve can discuss commercially sensitive matters with Shipper Users, who are funding the bid activities. Shipper Users can nominate a representative to attend the CSS Bid Group. The representative must be a Shipper User employee.
There will be no customer class as in the Contract and Change Management Committees. Most decisions will be made by consensus. If required, voting will be a simple majority of those present at the meeting
Due to the confidential nature of the discussion to be held within the group, User representatives will need to enter into a confidentiality agreement with the CDSP. We are currently drafting this agreement, once complete and approved we will issue via Shipper Contract Managers for signature. Attendees at the first meeting will have needed to sign and return the confidentiality agreement.
Xoserve will chair and provide secretariat services for the CSS Bid Group.

## Slide 6: Phase 2 Modification
Xoserve are now creating a second modification to further support activities should we be successful in our bid to become the CSS Service Provider. We would like to share our proposals for this modification with you.
The phase 2 modification is to be raised to expand the definition of CDSP services, amend the DSC (Budget and Charging Methodology) and the Third Party and Additional Services policy. These are explained in a little more detail below:
CDSP Services – Section D1.3.1 of the GT of UNC sets out the definition of CDSP Services, this should be expanded to include CSS Services so that there is no uncertainty as to whether Xoserve can provide the new services under the DSC.
DSC Third Party and Additional Services Policy – The CSS service would be provided as a Third Party Service under a contract with DCC. The DCC Contract will not meet the criteria under the TP&ASP and so the restrictions will need to be dis-applied for this contract and given the scale, value and duration of the contract, this will be proposed within this modification

## Slide 7: Phase 2 Modification
DSC Budget and Charging Methodology – Changes to the budget and charging methodology will include identification of the funding parties, allocation of risk to the funding parties through inclusion of a mechanism through which any default by a funding party becomes an issue for the funding community rather than all DSC parties as is the case currently. Treatment of revenue will also need to be considered in a similar way without it automatically going to the Annual Service Charge Base.
Governance - A governance forum for CSS Services will need to be put in place (potential of extending scope of the bid sub group being established through Modification 0666).
No changes to GT licence condition A15A are envisaged, however other licence conditions are being explored to confirm.
Any consequential amendments required
The next slide explains our proposed timescales for this modification. We believe this modification will follow the usual route and we can achieve a decision for implementation prior to CSS contract award in order to have governance and activities in place.

## Slide 8: Proposed Timescales for Phase 2 Modification
5th October – Raise modification
October/November – Workgroup meetings
December – Mod submitted to panel
December – Panel submit for consultation
January – Consultation ends
January – Panel will make a recommendation
February – Ofgem decision
The day after the Ofgem decision, the changes become effective and Xoserve are able to contract with DCC