## Slide 1: UIG Task Force Progress Report
ChMC 12th September 2018

## Slide 2: Background
Modification 0658: ‘CDSP to identify and develop improvements to LDZ settlement processes’ approved by Ofgem on 6th July 2018
  Modification raised to authorise the CDSP to assign resources and incur costs related to a task force to investigate the causes and influencers of Unidentified Gas (UIG), with a target of reducing the volatility and scale of UIG and developing a robust predictive model for daily UIG for use by all parties.
BER for Change Reference Number XRN4695: ‘Investigating causes and contributors to levels and volatility of Unidentified Gas’ approved at ChMC on 11th July 2018
  This Change Proposal added an additional service line into the DSC to enable Xoserve access to investigate, using resources and technology, causes and contributors to levels and volatility of Unidentified Gas. Xoserve is to provide monthly update reports and recommend proposals and subsequent changes or modifications for the industry.
The following slides provide;
  Task Force Dashboard
  POAP
  Progress updates for Advanced Analytics & Issue Analysis streams
  Proposal for customer engagement
  Reporting on budget.

## Slide 3: UIG Task Force: dashboard
Overall RAG status:*
G
*R = programme objectives at risk and no agreed plan to resolve; A = programme objectives at risk, with agreed plan in place to resolve; G = on track.
Executive Summary | RAG | 
The Task Force is currently on GREEN status, reflecting the progress made in commencing the analytics work and investigating high priority issues. The first of three sprints with Cambridge Consultants is now underway. The work effort is being focused on diagnosing the underlying volatility of UIG given the impact this is having on customers. The initial sprint has been extended to three weeks in order to gain more insight from the data. While it is too early at this stage to share outcomes, the Task Force will look to provide brief communication updates at the end of every sprint over the coming weeks. In parallel, the Issue Analysis work stream has focused its work on investigating several high-priority issues. These are likely to lead to recommendations and action plan for the industry over the coming weeks – a topic for discussion at the September DSC ChMC meeting. We will highlight relevant findings of the Task Force to Ofgem in mid September. | Time | G
 | Cost | G
 | Benefit | N/A
Progress since last month - key milestones | Workstream | Date | Status
Issue tracker & methodology published | IA | 15/08 | C
Provided details to Ofgem of all DM sites still awaiting submission of consumption adjustments by Shippers since Project Nexus go-live | IA | 17/08 | C
Analytics Partner contract signed & SoW agreed | AA | 24/08 | C
Data hamper sent to Analytics Partner (WP1) | AA + IA | 24/08 | C
Published analysis of likely impact of changes to Demand Estimation Methodology which take effect 01/10/18 | IA | 24/08 | C
Critical resource recruited (Data Analyst + Customer Engagement Manager) | AA + IA | 29/09 | C
Data hamper sent to Analytics Partner (WP2) | AA + IA | 31/08 | C
AA Mobilisation Completed | AA | 31/08 | C
Sprint 1 Kick Off | AA | 03/09 | C
Priorities for next month – key milestones | Workstream | Date | Status
Knowledge transfer completed with CC | AA | 07/09 | G
JIRA boards in place for effective Sprint working | AA | 07/09 | G
Design functional requirements for initial shipper dashboards on high-priority issues | IA | 07/09 | G
Produce initial industry reports on key areas of performance, e.g. meter read submission and quantify value-at-risk | IA | 15/09 | G
Complete Sprint 1 | AA | 21/09 | G
Sprint 2 Kick Off | AA | 24/09 | G
Complete Sprint 2 | AA | 05/10 | G
Initial shipper dashboards live | IA | 11/10 | G

## Slide 4: Plan On A Page
 | August 2018 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | September |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | October |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | 1 | 2 | 3 | 6 | 7 | 8 | 9 | 10 | 13 | 14 | 15 | 16 | 17 | 20 | 21 | 22 | 23 | 24 | 27 | 28 | 29 | 30 | 31 | 3 | 4 | 5 | 6 | 7 | 10 | 11 | 12 | 13 | 14 | 17 | 18 | 19 | 20 | 21 | 24 | 25 | 26 | 27 | 28 | 1 | 2 | 3 | 4 | 5 | 8 | 9 | 10 | 11 | 12 | 15 | 16 | 17 | 18 | 19 | 22 | 23 | 24 | 25 | 26 | 1 | 2 | 3
Delivery team milestone
: Advanced Analytics
I
DSC ChMC governance
Develop issues tracking tool & methodology
Define functional requirements for the dashboard
Issue analysis and tracking
Initial Shipper Dashboards Live
Identify initial reporting inputs and outputs
Customer Engagement Manager Day 1
I
12/09 DSC ChMC
I
10/10 DCS ChMC
I
08/08 DSC ChMC
Develop Industry Data Tree
Develop Data Dictionary
03/09 Kick-off workshop with Vendor
Create dashboard mock-up
Review & finalise inputs to data hamper
Develop stakeholder comms & engagement plan
Confirm UIG points of contact & allocate Relationship Mgrs
Customer Advocate
Briefing Session
Develop and manage shipper action plans (linked to issues & AA findings)
Sprint 1 (dates indicative)
Sprint 2 (dates indicative)
Sprint 3 (dates indicative)
Performance monitoring
Action plan template developed
Establish units of measurement & glide path
The first sprint has been extended to three weeks in order to gain more insight from the data.
Mobalisation activity completed
24/8 Data Package 1 to vendor
03/9 Data Package 2 to vendor
07/9 Data Package 3 to vendor

## Slide 5: Advanced Analytics Update
Temperature
Wind speed
Seasonal Data
Asset data/MPRN Data
Postcode
Local Distribution Zones
Sector data (Domestic and Industry)
End user category (9 )
Asset Type (Site type)
AQ
System price data
Non-daily meter reads
Profile of average gas usage
MPRN
Daily consumption data
Demand calculation weighting factors
Weather data
User /Property Data
Gas Consumption and Meter point Data
Pre-Sprint 1
Sprint 2
Sprint 1
Sprint 3
Synthesis Report
1 week
2 weeks
2 weeks
2 weeks
1 week
Sprint Goals
Data Inputs
While we plan to issue a synthesis report on completion of the three sprints, we will also provide brief progress updates at the end of every sprint to inform customers on what the data is telling us.

## Slide 6: Issue Analysis Dashboard
 |  | Issue Analysis stage |  |  |  |  |  |  |  | 
 | Priority | New | Not started | Planning | Quantifying Impacts | Drafting options | Presenting Resolution options | Identifying Resolution plans | Shipper Action Plans Available | Currently Active
Use of estimates for DM sites | H |  |  | Ο |  | Ο |  |  |  | Yes
DM Nomination accuracy | H |  |  | Ο |  |  |  |  |  | Yes
Theft of Gas | H |  |  | P | Ο | Ο |  |  |  | Yes
Accuracy of NDM Algorithm | H |  |  | Ο |  |  |  |  |  | Yes
Low take-up of WAR Band EUCSs | M |  |  | Ο |  | Ο |  |  |  | BAU
AQ calculation errors | M |  |  | P | Ο | Ο |  |  |  | BAU
Inaccurate/ Out of date AQs | M |  |  | Ο |  |  |  |  |  | Yes
Sites on CSEPs not recorded on CDSP system | M | P |  |  |  |  |  |  |  | 
CSEP - LDZ Mapping | L |  |  | Ο |  |  |  |  |  | Yes
LDZ Measurement Errors | L |  |  | Ο |  |  |  |  |  | BAU
Unregistered/Shipperless | L |  |  | Ο |  |  |  |  |  | BAU
LDZ Shrinkage Assessment | L |  | P |  |  |  |  |  |  | 
Shrinkage on iGT Networks | L |  | P |  |  |  |  |  |  | 
Accuracy of NDM read Estimates | L | P |  |  |  |  |  |  |  | 
Use of standard conversion factors >732,000 kWh AQ | L |  |  | P | P | Ο |  |  |  | BAU
Use of standard conversion factors <732,000 kWh | TBC |  |  | Ο |  |  |  |  |  | Yes
Live sites in DE (Dead) status. | L | P |  |  |  |  |  |  |  | BAU
Inaccuracy of metering equipment at consumer property | - | P |  |  |  |  |  |  |  | 
Incorrect or missing data on the supply point register | - | P |  |  |  |  |  |  |  | 
Meters in "Isolated" status which register consumption | - | P |  |  |  |  |  |  |  | 
P
Complete
Ο
In Progress

## Slide 7: Issue Analysis Actions & Targets – High and selected Medium Priority only
Green = State met
Amber = Not met but mitigation/solution underway
Red = Solution not identified/being progressed
Issue | Current View of Impact (% UIG) | Xoserve Actions | Proposed Industry Actions | Target State Status
Use of estimates for DM sites | TBC | Continue to support Shippers/ DM Svc Providers (DMSPs) in raising consumption adjustments for transition issues (“Pot 1”) Develop value-at-risk statistics for BAU DM estimates (“Pot 2”) | Prioritise submission of remaining consumption adjustments Work with Xoserve/ DMSP to raise read submission levels to UNC standards Develop a service standard for resolution of BAU estimates (i.e. time taken to return to actuals) and a reporting framework | Class 1 Read obligations met (97.5%) Class 2 Read obligations met (97.5%) Errors corrected within [x]* days (no current standard)
Theft of Gas | TBC | Obtain Supplier theft data from SPAA and compare to Shipper theft data In conjunction with Electralink establish a cross-code working group on Theft of Gas reporting - aim to align/streamline Shipper and Supplier reporting of Theft | Support for cross-code working group Each Shipper to review own end-to-end processes for theft reporting (with Suppliers where appropriate) | Shippers’ obligations for theft identification, resolution and correction of settled position are consistently met
Accuracy of NDM Algorithm | TBC | Brief AA stream to assess suitability of current algorithm, test use of additional weather data items and other inputs - Sprint 2/3 - Oct ‘18 | Ongoing provision of additional daily sample data for use in Demand Estimation Correction of Winter Consumption for larger sites | NDM sample error is quantified and measured against an agreed target level Number of sites without a valid Winter Consumption is below an agreed standard
Inaccurate/Out of date AQs | TBC | Supporting development of several live UNC Mods in this area (e.g. to increase meter read submission) | Regular meter read provision for all Class 3 and 4 sites | Meter read submission for all Classes meets or exceeds UNC obligations (for Classes1 & 2 see above, Class 3 – 90% p.mth; Class 4 dumb meters - 1 read p.a, Cl. 4 advanced meters – 1 read p.mth.). High proportion of reads each month generate new AQs.
*Yet to be defined

## Slide 8: Proposal for Engaging Customers
As Task Force recommendations lead to bespoke action plans and associated UIG dashboards, Xoserve will need to intensify its engagement with shippers individually to track progress and monitor performance.
To enable this, we propose that all shippers put forward a dedicated UIG Representative* who would be responsible for leading the realisation of actions in their organisation.
Each UIG Rep would then receive a dedicated engagement manager from Xoserve. This will be the Customer Engagement Manager with support from members of the Customer Advocate Team, as illustrated below.
*In some cases (e.g. for Class C shippers) this may be a responsibility carried out by the current operational contact.
Customer Engagement Manager
Customer Advocate
Customer Advocate
Customer Advocate
UIG Rep
Shipper
UIG Reps
UIG Rep
Gas Transporters/ DN’s
Xoserve
Customers
Customer Engagement Manager:
First port of call for individual shippers on UIG at the operational level
Releasing bespoke action plans & performance dashboards for every shipper
Gathering insights to feed into the Task Force
Solicit support from Customer Advocates as needed
Customer UIG Reps:
First port of call for Xoserve customer team on UIG
Responsible for leading the delivery of UIG recommendations and actions within the organisation
Sharing UIG insights with the Task Force
Raising concerns or risks related to UIG early
Customer Advocate

## Slide 9: Overview of Taskforce Funding
UIG Taskforce Spend Profile
However, uncertainty within the Q1 forecast of BP18 change initiatives not yet started, is currently offsetting this c.£750k overspend.
Xoserve will continue to monitor this position through its Q2 forecast process (running now until end of October) and will take a view during this process as to whether any additional funding is required during the 18/19 financial year.
Assuming the UIG Taskforce remains operational for its entirety and those unstarted change initiatives currently offsetting the forecast BP18 overspend are mobilised, it is the current assumption that up to c.£750k of funding will be necessary, for which Xoserve will liaise with the DSC CoMC in November to initiate charging statement amendments.
Xoserve recommend that Shippers liaise with their internal finance teams to notify them of this current estimate, should any accruals need to be adjusted.
DSC ChMC in July approved a BER of £1.1m for XRN 4695 to enable Xoserve to lead on the investigation to the causes and contributors to levels and volitity of UIG. Included within this £1.1m exists the £350k reserved as a placeholder for UIG-related activities in Xoserve’s approved 2018 Business Plan (BP18).
Xoserve’s financial Q1 forecast process has provided an initial indication of a forecast overspend against BP18, driven predominantly by UIG work (XRN4695) necessitating c.£750k.