## Slide 1: 2019 / 2020 UK Link Delivery Timeline
2019 | 2020
Jun-19
Build
Testing
Imp
PIS
EUC
Build
Testing
Imp #1
PIS
Imp #2
PIS
Nov-19
Capture
Initiation
Design
Build & UT
ST & SIT
UAT
RT
Test Cont
IDR
PT
MiR 4
CSS CC
HLD
Detailed Design
Build / Testing
SIT / Reg Test
MT
IMP
Retro
Retro
UIG
Potential Activity - UIG
ST
SIT
SUPT
UKL PT
UKL ST
UKL AT & RT
UT
UKL RT
UAT
IDR
IMP
PIS
Mod678 – Uk Link Impacts
Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
J | F | M | A | M | J | J | A | S | O | N | D
Assumes February-2020 Release continue to be documentation only release
Assumes RETRO will be Released Nov 2020
Please note that this is all potential activity within UK Link over the next 24 months
PIS
MiR 5
Potential Activity – MiR 5
Design
Build & FUT
ST
CM
RT
Imp
PIS
Feb - 20
Documentation Release
Jun-20
Potential Activity – June 2020

## Slide 2: 2019 / 2020 UK Link Governance Timeline
Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |  | 
2019 | 2020
Assumes February Release continue to be documentation only release
Assumes RETRO will be Nov 2020 Major Release Delivery
Please note that this is all potential activity within UK Link over the next 24 months
Jun-19
BER Approval 09/01/19
Sep-19 / EUC
BER Approval 09/01/19
Nov-19
BER Approval
10/04/18
EQR Approval
06/02/19
Change Pack Issue
04/2019
MiR 4
ChMC Scope Approval
10/04/19
RETRO
Potential Activity
Governance Approval dates tbc
On track
At risk
Key
Complete
Feb-20
Potential Activity
Governance Approval dates tbc
BER Approval
10/04/19
Jun - 20
Change Pack Issue
Dec-19
BER Approval
Sept-19
EQR Approval
Jul-19
Scope Approval
Jun-19
MiR 5
Potential Activity
ChMC Scope Approval
12/06/19

## Slide 3: Change Index – UK Link Allocated Change
Proposed Release | XRN | Change Title | Current Status | Xos Proposed Prioritsation Score | Proposed R&N Release | Complexity | Finance
June 19 | 4670 | Reject a replacement read, where the read provided is identical to that already held in UK Link for the same read date | In Delivery | 27% | June 2019 | Low | Xoserve
 | 4687 | PSR updates for large domestic sites | In Delivery | 37% | June 2019 | Low | Shippers
 | 4676 | Reconciliation issues with reads recorded between D-1 to D-5. | In Delivery | 67% | June 2019 | Medium | Xoserve
MiR 4 | 4777 | Acceptance of Contact Details Updates | In Delivery | 32% | MiR 4 | Medium | Shipper
 | 4803 | Removal of validation for AQ Correction Reason 4 | In Delivery | 71% | MiR 4 | Low | Shipper
 | 4780 (A) | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) | In Delivery | 27% | MiR 4 | Medium | Shipper
Sept 19 | 4376 | GB Charging & Incremental (IP PARCA) Capacity Allocation Change Delivery (2019) | In Delivery | 31% | September 2019 | High | NTS
 | 4665 | Creation of new End User Categories (EUC) | In Delivery | 52% | June/Sep-2019 | High | Shippers
Nov-19 | 4679 | Requiring a Meter Reading following a change of Local Distribution Zone or Exit Zone | In Delivery | 41% | November 2019 | Medium | Xoserve
 | 4725 | New read reason type for LIS estimate readings | In Delivery | 28% | November 2019 | Medium | Xoserve
 | 4621 | Suspension of the validation between meter index and unconverted index | In Delivery | 29% | November 2019 | High | Shipper
 | 4866 | UIG Recommendation – removal of validation on uncorrected read | In Delivery | 32% | November 2019 | Low | Shipper
CSS | 4627 | Consequential Central Switching Services | In Delivery | 51% | 2021 | High | Shippers

## Slide 4: Change Index – UK Link Unallocated External Impacting Changes
Proposed Release | XRN | Change Title | Current Status | Xos Proposed Prioritsation Score | Indicative R&N Release | Complexity
Unallocated | 4851 | Moving Market Participant Ownership from SPAA to UNC/DSC | CP in Capture | 39% | Feb 2020 | TBC
 | 4645 | The rejection of incrementing reads submitted for an Isolated Supply Meter Point (RGMA flows) | CP in Capture | 44% | June 2020 | TBC
 | 4691 | CSEPs: IGT and GT File Formats (CGI Files) | Solution Approved | 32% | June 2020 | TBC
 | 4692 | CSEPs: IGT and GT File Formats (CIN Files) | Awaiting Solution Approval | 32% | June 2020 | TBC
 | 4772 | Composite Weather Variable (CWV) Improvements | Solution Approved | 47% | June 2020 | Medium
 | 4780 - B | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) | Awaiting Solution Approval | 27% | June 2020 | TBC
 | 4801 | Additional information to be made viewable on DES | Requirement Sign-Off | 35% | June 2020 | TBC
 | 4850 | Notification of Customer Contact Details to Transporters | HLSO In Progress | 35% | June 2020 | TBC
 | 4865 | Amendment to Treatment and Reporting of CYCL Reads | Awaiting solution approval | 49% | June 2020 | TBC
 | 4871 - B | Modification 0665 – Changes to Ratchet Regime | Requirement Sign-off | 27% | June 2020 | TBC
 | 4888 | Removing Duplicate Address Update Validation for IGT Supply Meter Points via Contact Management Service (CMS) | Requirement Sign-Off | 32% | June 2020 | TBC
 | 4930 | Requirement to Inform Shipper of Meter Link Code Change | Awaiting Solution Approval | TBC | June 2020 | TBC
 | 4931 | Submission of Space in Mandatory Data on Multiple SPA Files | HLSO In Progress | TBC | June 2020 | TBC
 | 4932 | Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0681S) | Awaiting Solution Approval | 33% | June 2020 | TBC
 | 4941 | Auto updates to meter read frequency (MOD0692) | Awaiting Solution Approval | 30% | June 2020 | TBC
 | Mod647 | Opening Class 1 Reads to Competition | Awaiting Solution Approval | High | June 2020 | High - Med
 | 4914 | Mod 651 - Retrospective Data Update Provisions | CP in Capture | 35% | 2020 | TBC
 | 4871 - A | Modification 0665 – Changes to Ratchet Regime | Awaiting solution approval | 27% | MiR 5 | TBC
 | 4896 | Failure to Supply Gas System and Template Amendment | Awaiting Solution Approval | 31% | MiR 5 | TBC
 | 4923 | AQ Calculation for RGMA (ONUPD) Estimate Reads | HLSO In Progress | 24% | MiR | TBC
 | 4716 | Increased Field Length – ‘Updated by’ data item | Solution approved | 9% | MiR | Medium
 | 4854 | Transfer of NDM sampling obligations from Distribution Network Operators to the CDSP | In Capture | 29% | Unallocated | TBC
 | 4900 | XRN4861 – Biomethane/Propane Reduction-Confidential | In capture | 21% | Unallocated | TBC
Feb 2020
June 2020
Retro 2020
Minor Release
Unallocated
KEY