## Slide 1: DSC Change Committee Update
12th June 2019 meeting

## Slide 2: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
4895 | Shipperless and Unregistered Pre-Payment Supply Point reconciliation | To be withdrawn | N/A | N/A
4941 | Auto updates to Meter Read Frequency (MOD0692S) | Approved for Capture | 1 | Potential change to existing service line
4946 | Reporting on installed meters with conversion capability | Approved for Capture | One off report | N/A
4955 | Amendment of MDD PSR needs codes and needs codes descriptions | Approved for Capture | 1 | Potential new service line

## Slide 3: Change Proposals – Capture complete
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
4713 | Actual read following estimated transfer read calculating AQ of 1 | Approved into delivery | 5 | New service line to be created
4691 | Changes to ratchet regime – Part A ((MOD0655) | Approved for delivery Minor release (5) | 7 | No impacted expected on service lines

## Slide 4: Change Documents
BER approvals
    XRN4706 – GCS fusion testing support
    XRN4866 – Removal of validation on uncorrected read (UIG Recommendation)
Amended BER approvals
    None this month
CCR approval
    XRN4833 – Birst delivery

## Slide 5: Summary key messages
Approval to amend Change Proposal template
On going discussion on change congestion for 2020/21 (Retro and CSSC delivery + BAU)
All releases currently tracking to plan
    June 2019 major release
    Creation of New End User Categories
    November 2019
Update on work to date on alignment Shipper Packs/PARR reporting