## Slide 1: Customer Issue Management CoMC Update for June 2019
17th July 2019

## Slide 2: Summary Dashboard June 2019
Open Customer Issues
11
Open Defects
51
5
Issue Headlines
Work has commenced to go through deployed defects since June 2017, to identify any defects that require data correction. Number of tickets raised by Shippers as the revised AQs are not as expected (under & over stated). Initial review has identified circa 120,000 MPRNs which require data correction. This issue is being treated as high priority.
New defect identified affecting AQ calculation. Issue under analysis to determine cause. Impacted MPRNs have been identified: 32 in total. Communication issued to impacted customers on 12th July 2019 providing MPRNs and ball park kWh value.
UIG Task Force are awaiting sponsorship from the industry for two drafted UNC Modifications
Three new customer issues added to the Issue Register which we anticipate to be fixed by the end of August 2019
Increase of P2 incidents relating to performance issues of Xoserve Applications such as Portal and CMS throughout June. We are currently undertaking a Service Review of Portal, due to the number of P2s in recent months. The purpose of this review is to collectively review the issues to see if there are any correlations or proactive steps that can be taken. We are still working through all the information to ensure we have a complete picture
P1’s During June 2019
0
5
P2’s During June 2019
9

## Slide 3
Top 5 Customer Issues
ID | Issue | Customers Impacted | Date Detected | Expected Resolution Timescale | Description & Resolution Status | Remedial Action
37 | AQ Calculations Defects raised affecting the calculation of the AQs & SOQs. This impacts UIG, gas allocations & invoicing. | All | June 18 | TBC | All known defects for this issue have been code and data fixed except for 3 which are targeting system fixes by end of July 19 Recent investigations have shown that data correction is required for a number of deployed defects since June 2017 which affect AQ calculation New defect raised following Shipper query, relating to 32 meter points across the industry whereby AQ is being incorrectly calculated where an asset exchange has taken place for Class 1, 2 and 3 sites | Daily monitoring of the system Tracking defect fixes & data corrections required Analysis of AQ files to check for any anomalies Investigating further manual checks that need to be carried out based on recent defect (AQ less than SOQ).
2 | Amendment Invoice Issues Issues with supporting information files and charge calculation. | Shippers & Networks | July 17 | Dec 2019 | AMS Task Force remains on track to transition necessary activities into BAU operations that will see all variation agreement SLAs in adherence by Aug’19 (expect for mismatches – Sept’19). Large reduction in overall number of reconciliations suppressed in a state of exception and/or exclusion. Mismatch correction files for ASP all issued ahead of June payment due date, expect for one Shipper | Taskforce targeting prioritised system defects. Root Cause Analysis carried out monthly on invoices issued Review of system design underway Monthly customer workshops held
1 | UIG Shippers have seen unexpected levels of UIG as well as volatile swings in UIG at D+1/D+5 allocation. | Shippers | June 17 | Oct 2019 | Continue to develop advanced Machine Learning options with our analytics partner In discussions with a shipper who are considering sponsoring the UIG Incentive based modification drafted by Task Force. Published new Executive summary which included UIG levels and highlighted performance and behaviors which impact UIG. Positive feedback received from both internal and external parties. | 
N/A | Xoserve Portal Services Performance issues experienced with CMS and Data Enquiry Service | All Customers | May 18 | August 2019 | During June a number of incidents relating to performance issues of Xoserve portal services including Portal and CMS | Root cause analysis for each incident raised Complete service review on Xoserve Portal services Daily monitoring of the system
123 | Network & IGT Reports / Files Data issues in the daily portfolio reports issued | All Gas Transporters | June 2019 | July 2019 | DNs are receiving incorrect data within their files IGTS are not receiving complete details within their daily delta files | Root cause analysis underway Plan to deploy fix by end of July 2019 (phased approach during July) Customers advised

## Slide 4: Customer Issue Register
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
https://www.xoserve.com/services/issue-management/
Unexpected outages, Gemini allocation and/or UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
https://www.xoserve.com/notifications/