## Slide 1: DSC Change Committee Update
7th August 2019 meeting

## Slide 2: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area
4977 | Amendments to DSC Change Management Guidelines | Approved for Capture | N/A
4980 | Change Supply Point Enquiry API to add in extra fields and make certain other fields visible | Approved for Capture | 1
4990 | Transfer of Sites with Low Read Submission Performance from Class 2 and 3 into Class 4 (MOD0664) | Approved for Capture | 1
4991 | Enabling Large Scale Utilisation of Class 3 (MOD0700) | Approved for Capture | 5
4992 | Creation of new charge to recover Last Resort Supply Payments | Approved for Initial Review | 1
4993 | DSC Service Description Table (cosmetic change to service line table as of April 2019) | Approved subject to CoMC | N/A
4994 | PAFA Contract Extension 19/20 | Approved subject to CoMC | 3
4995 | Procurement of a Laboratory Study of within-pipe gas temperatures | Approved to proceed to procurement | 3

## Slide 3: Change Proposals – Capture complete
Xoserve Ref No. | Change title | Next steps | Service area
4850 | Notification of Customer Contact Details to Transporters | Conditional approval into June 2020 * Approval is conditional because it is dependent on the associated SPAA CP being approved by Ofgem at the SPAA Change Board | 16
4871 | Modification 0665 – Changes to Ratchet Regime (Part B) | Approved into delivery June 2020 | 7
4888 | Removing Duplicate Address Update Validation for IGT Supply Meter Points | Approved into delivery June 2020 | 2
4932 | Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0681S) | Approved into delivery June 2020 | 5

## Slide 4: Change Documents
EQR approvals
    June-20 Release
CCR approvals
    XRN4626.3 - MNO Portal Enhancements
    XRN4790 Introduction of winter read consumption reports and associated obligations MOD652

## Slide 5: Summary key messages
8 new changes either approved for capture or sent for initial review and 4 existing changes moved into June 20 scope
XRN 4991 (MOD700) moved into capture with commitment on communication of progress (including any impacts to Nov-19 release). Appeal for relevant resource to attend DSG 19th August to interact with solution options
First cut of DSC Change Budget for BP20 aired
Xoserve Strategy update from CCO delivered
Minor Release Drop 4 successfully delivered
All future releases currently tracking to plan
    Creation of New End User Categories
    November 2019
    Minor Release Drop 5