## Slide 1: Customer Issue Management Dashboard CoMC - July 2019
14th August 2019

## Slide 2: Summary Dashboard July 2019
Open Customer Issues
11
Open Defects
59
5
Issue Headlines
P1 raised in July, identified that Xoserve had been sending incorrect contact details to all Networks & IGTs. A data fix completed to correct any corrupt information and system code fix to ensure all future files contain the correct updates. Later identified that ‘alternative consumer details’ were also being incorrectly sent to Networks and IGTs via the Daily Delta Files. A data fix was implemented to correct historic data and system code to ensure all future files contain the correct information.
P2 incident raised for Gemini as multiple jobs had not triggered, including Demand Attribution not published. An enhanced Gemini outage was invoked whilst the issue was analysed and the Vendor was engaged. The issue was found to be that Control M had become corrupt. Root cause analysis is ongoing to ascertain why this occurred. System down for 11 hours.
New AQ issue identified whereby the monthly AQ calculation process has been using the incorrect energy to calculate the AQ following an asset update. Investigations have shown that this issue affects approximately 700 meter points across the industry, for Class 1, 2 and 3 sites. Affected MPRNs and ‘ball-park’ net materiality has been sent to Shippers in separate communication.
Plan to profile all historical defects, correct data where required and re-calculate AQs is being finalised. Profiling has commenced, this has identified a potential 54 defects where the data requires correcting. Comms issued regarding 121,000 MPRNs & a ‘ball-park’ value. Plan will be shared following approval.
P2 recently raised relating to read response files (URS), whereby Shippers did not receive their read response (URS) files for Class 2, 3 and 4 sites on Wednesday 31st July 2019. There was also a delay to the processing of any reads received on Thursday 1st and Friday 2nd August 2019. The response files were sent to Shippers between 2nd – 4th August and investigations are ongoing as to why the read files were not processed, and following alerts, was not picked and resolved immediately.
Customer Impacting P1’s
1
5
Customer Impacting P2’s
5

## Slide 3
Top 5 Customer Issues
ID | Issue | Customers Impacted | Date Detected | Expected Resolution Timescale | Description & Resolution Status | Remedial Action
37 | AQ Calculations Defects raised affecting the calculation of the AQs & SOQs. This impacts UIG, gas allocations & invoicing. | All | June 18 | Dec 2019 | Currently managing three scenarios: Monthly workaround to correct corrupt data held in UK Link for 2 closed defects which have been code fixed but awaiting data correction A number of historical AQ defects which have been code fixed require data correction. Profiling underway of the closed defects to ensure we capture any corrupt data which requires correction New AQ defects being identified and prioritised for code / data fix as necessary. Two of these defects have been marked high priority for October fix due to the financial implications they are causing customers | Monthly monitoring of the system Tracking defect fixes & data corrections required Plan to profile, correct data & re-calculate AQs for historical defects is being finalised & will be shared. Initial analysis & profiling has identified 54 defects.
2 | Amendment Invoice Issues Issues with supporting information files and charge calculation. | Shippers & Networks | July 17 | Dec 2019 | AMS Task Force are currently tracking at Amber to transition necessary activities into BAU operations that will see all variation agreement SLAs in adherence by Aug’19 (except for mismatches – Sept’19). May billing month saw a drop to 65 MPRNs with a mismatch, this is our lowest figure to date. | Transition activities underway to disband Taskforce into Xoserve BAU operational teams during August/Sept. 95% of customers now receiving ASP mismatch correction files, created manually, ahead of payment due date.
1 | UIG Shippers have seen unexpected levels of UIG as well as volatile swings in UIG at D+1/D+5 allocation. | Shippers | June 17 | Oct 2019 | Continue to develop advanced Machine Learning options with our analytics partner A Shipper has sponsored the UIG Incentive based modification drafted by Task Force – now raised as UNC Mod 0699 The first of the Task Force Modifications has been approved - Modification 0681S Improvements to the quality of the Conversion Factor values held on the Supply Point Register | 
N/A | Xoserve Portal Services Performance issues experienced with CMS and Data Enquiry Service | All Customers | May 18 | Sept 2019 | During June a number of incidents relating to performance issues of Xoserve portal services including Portal and CMS | Recent investigation of service review has found no commonality of root cause between the incidents. Full analysis to be completed within 2 weeks, Findings / recommendations to be shared upon completion.
123 | Network Reports / Files Data issues regarding emergency contact details | All Gas Transporters | June 2019 | Aug 2019 | GTs & IGTs were receiving incorrect emergency contact details, isolation contact details & alternative contact details within their daily delta files IGTS were not receiving updated emergency contact details within their daily IDL files | Data fix and code fix successfully implemented into the system to correct historical data and to ensure all future files contain the correct information. Updated re-fresh files issued in July, another set due to be issued w/c 12th August 2019.

## Slide 4: Customer Issue Register
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
https://www.xoserve.com/services/issue-management/
Unexpected outages, Gemini allocation and/or UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
https://www.xoserve.com/notifications/