## Slide 1: Change Management Committee Sections 2 - 6
9th October 2019

## Slide 2: 2. New Change Proposals – Initial Review

## Slide 3: 2. New Change Proposals – Initial Review
Agenda Item | XRN / Title | Customer Class / Voting Party |  |  |  | Funding Split (%) | Justification | DSC Service Area
 |  | Shipper Y/N | DNO Y/N | GT Y/N | IGT Y/N |  |  | 
2.1 | XRN4627 CSS Consequential Central Switching Services | N/A | N/A | N/A | N/A | N/A | Included in the CSS Budget line. For Information only. | N/A
2.2 | XRN5027 UK Link Data Cleanse of Conversion Factor in line with MOD0681S | Y | N | N | N | 100% | We expect this to be 100% shipper funded. | DSC Service Area 1: Manage Supply Point Registration
2.3 | XRN5029 Service Description Table updates October 2019 | N/A | N/A | N/A | N/A | N/A | This will be picked up as BAU | DSC Service Area 16: Provision of supply point information services and other services required to be provided under condition of the GT Licence.

## Slide 4: 2.1 XRN4627 – CSS Consequential Central Switching Services
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | N/A | N/A
Distribution Network Operators (DNOs) | N/A | 
National Grid Transmission | N/A | 
Independent Gas Transporter | N/A | 
Justification:- Included in the CSS Budget line |  | 
Voting Parties and Funding Split
DSC Service Area: | N/A
Service Line Impacts (new, amended, existing, deleted), etc. | N/A
Link to Change Proposal | XRN4627
Change Details
Problem Statement
Ofgem launched the Switching Programme to encourage consumers to engage with the same energy market, and to improve their experience of doing so. Its aim to deliver reliable, next day switching for consumers by replacing the existing switching services with a new Centralised Switching Service (CSS).
Change Description
As a consequence of the introduction of the Central Switching Service, Xoserve have had to undertake system and process changes to Xoserve systems. The CSSC Programme has been set up to ensure that all the changes required are designed, built and tested within the timelines specified by the Ofgem Switching Programme.

## Slide 5: 2.2 XRN5027 UK Link Data Cleanse of Conversion Factor in line with MOD0681S
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | YES | 100%
Distribution Network Operators (DNOs) | NO | 
National Grid Transmission | NO | 
Independent Gas Transporter | NO | 
Impacted Parties:- Shipper, DNO & IGT |  | 
Voting Parties and Funding Split
DSC Service Area: | DSC Service Area 1: Manage Supply Point Registration
Service Line Impacts (new, amended, existing, deleted), etc. | Existing
Link to Change Proposal | XRN5027
Change Details
Problem Statement
Modification 0681S introduces the CDSP being given the authority to update the Conversion Factor within the Supply Point Register in the following circumstances: a) where the AQ of a Supply Meter Point falls to 732,000 kWh or lower, the Conversion Factor should be updated to the default of the standard value of 1.02264, as specified in the Gas (Calculation of Thermal Energy) Regulations, with effect from the effective date of the new AQ b) where the AQ of a Supply Meter Point increases above 732,000 kWh, the Conversion Factor should be set to the last non-standard factor held on the Supply Point Register (if one is available) with effect from the effective date of the new AQ
Change Description
In line with this modification which was based on recommendations from the UIG Taskforce, the CDSP will now conduct the required data cleanse activity on the Supply Point Register (UK Link) in accordance to rules a) and b) above. During the development discussions of Modification 0681S it was recognised that around 15K+ Correction Factors required updating and it was envisaged this cleanse would occur in parallel with the developments of the enduring solution. The reason for this is the updating of the values which are known to be incorrect will result in benefits to UIG being realised as soon as possible.

## Slide 6: 2.3 XRN5029 Service Description Table updates October 2019
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | N/A | N/A
Distribution Network Operators (DNOs) | N/A | N/A
National Grid Transmission | N/A | N/A
Independent Gas Transporter | N/A | N/A
Impacted Parties:- DNO & IGT |  | 
Voting Parties and Funding Split
DSC Service Area: | DSC Service Area 16: Provision of supply point information services and other services required to be provided under condition of the GT Licence.
Service Line Impacts (new, amended, existing, deleted), etc. | New service line.
Link to Change Proposal | XRN5029
Change Details
Problem Statement
The Service Description Table has been updated to amend one service line and include two new service lines. Both the amended service line and two new service line are set out in Service Area 16 and impact on GT/iGTs only. The amended service line (ASGT-NC SA16-06) relates to the process followed in the event of a call concerning a gas emergency. The new service lines describe how Xoserve will enter into a Confidentiality Agreements as agent of GT/iGTs with a third party customer for services that are already approved under the DSC Third Party and Additional Services Policy.
Change Description
Note: This change amends a service line and introduces new service lines that impact only on GT/iGTs. There is nothing to physically implement and no changes are being made to any systems as a result of this change. The Change Management Committee is requested to vary the Service Change Procedures, such that an Evaluation Quotation Report and Business Evaluations Report are not required for this Change Proposal. These documents would add no value to the Change Proposal and would be an inefficient overhead for the CDSP and Change Management Committee. This request is made as per Service Change Procedures para 4.1.3.

## Slide 7: 3. New Change Proposals – Post Initial Review None for this meeting

## Slide 8: 4. New Change Proposals – Post Solution Review None for this meeting

## Slide 9: 5. Implementation Plan Please see the following slides for an overview of the Functional Changes & Documentation Changes for approval and Outages. Attached is the full Implementation Plan document.

## Slide 10: 5. Implementation Plan - Functional Changes
Functional Changes |  |  |  |  |  |  |  |  | 
XRN / Title | Impacted Parties |  |  |  | Solution & Implementation Summary outcome |  |  |  | Comments
 | Shipper | DNs | NTS | IGT | Organisation | Approve | Clarification | Reject | 
XRN4627 CSSC - Create Supply Meter Point and Market Sector Code | X |  |  |  | EDF | Design & Date |  |  | None
 |  |  |  |  | SSE | Design & Date |  |  | None, only clarification
 |  |  |  |  | Centica | Date Only | Design |  | Following discussions at last weeks Detailed Design Group, the following needs to be removed from the Change Pack: "Following a market sector code update from CSS the MSO file will be sent to shipper.“ CSS will now be providing this directly to Shippers so Xoserve should not duplicate. Also, a link is provided to the iGT rejections spreadsheet, an update to the SPA rejection codes spreadsheet would also be appreciated.

## Slide 11
Functional Changes |  |  |  |  |  |  |  |  | 
XRN / Title | Impacted Parties |  |  |  | Solution & Implementation Summary outcome |  |  |  | Comments
 | Shipper | DNs | NTS | IGT | Organisation | Approve | Clarification | Reject | 
XRN4627 CSSC - Nomination Enquiry and Registration | X |  |  |  | EDF | Date Only | Design |  | There were several points for clarity and comments below. Why not make it a single combined record which would simply file structure? (N90 & U06) TMC – We need to ensure that this is reliably sent to parties by 7PM at latest given we have to set up smart meters by start of next day. Due to the criticality of this flow, we would also expect CDSP to report on this flow performance to PAC
 |  |  |  |  | SSE | Design & Date |  |  | Xoserve are exploring what the ‘Re-Nomination’ supporting CSS process should be. We wish to highlight that Industry are dependent on Xoserve and Landmark establishing and defining this detail. It is important that this information be provided as soon as possible, so that Industry have a full end-to-end process design to support Re-Nomination scenarios.
 |  |  |  |  | Centica | Date Only | Design |  | It would have been useful to include further detail such as BRN 3pm deadline in the "Associating Settlement Data to Initial Registrations and Switches" We feel the T99 should be updated to not include MPRN as this duplicates data held in the S75. That being the TMC should also include a CSS reference as per the ASN file.

## Slide 12: 5. Implementation Plan - Documentation Changes
Documentation Changes |  |  |  |  |  |  |  |  | 
XRN / Title | Impacted Parties |  |  |  | Solution & Implementation Summary outcome |  |  |  | Comments
 | Shipper | DNs | NTS | IGT | Organisation | Approve | Clarification | Reject | 
Potential EUC Description File Format Description Change | X | X |  | X | EDF | Design & Date |  |  | None
 |  |  |  |  | NGN | Design & Date |  |  | This change could be included in a minor release, instead of the Feb 2020 major release, as it would include administrative documentation changes only.
Amendments to MRF_TYPE_CODE description field to provide additional clarity | X |  |  |  | EDF | Design with comments & Date |  |  | Whilst we appreciate that these documents are currently incorrectly showing MRF as an optional field, we are disappointed that this was not picked up by Xoserve. We would therefore like to request an imminent review of file formats is done to ensure that there is nothing else that is incorrect. Whilst we appreciate other documents have these details it is not always possible to reflect these back fully to the file formats for parties to assess such issues. It would be more suitable to have the MRF in the S38 record on the CNF flow - mirroring the SSP registration process.

## Slide 13: 5. Implementation Plan - Outages
Change Request Number | Impacted System | Outage Duration |  |  |  |  | Committee Notified Date
 |  | Start Date | Start Time | End Date | End Time | Brief Description | 
TBC | EFT | 02/11/2019 | TBC | 03/11/2019 | TBC | Cutover from PET/KET Data Centres into Chessignton and Cressex; the outage will be 5-10min while cutover takes place during this time. End users will not be affected, however files will sit in situ till cutover is complete and will then continue processing. Normal applicable testing will be done i.e Sense Checks | 07/08/2019
TBC | DCC Phase 1 | 30/11/2019 | TBC | 01/12/2019 | TBC | DCC phase one & two will not have not have any outages/cutover that will impact the industry as it doesn't go live until the end of phase 3 as it will be in the TCS ECP data centre till all migration activities have been completed | 07/08/2019
TBC | CMS & UK Link | 27/10/2019 | TBC | 27/10/2019 | TBC | British Summer Time ends on Sunday 27th October 2019 and the clocks go back one hour at 02:00 UK (BST) to 01:00 UK Greenwich Mean Time (GMT). CMS & UK LINK – system clocks change back to GMT at the normal time of 02:00 UK BST | 09/10/20189
TBC | Gemini, Gemini Exit & Gemini EU | 27/10/2019 | 03:00 BST (02:00 UK GMT) | 27/10/2019 | 05:00 GMT | British Summer Time ends on Sunday 27th October 2019 and the clocks go back one hour at 02:00 UK (BST) to 01:00 UK Greenwich Mean Time (GMT). Gemini, Gemini Exit & Gemini EU – system clocks remain on UK BST until 04:30 (03:30 UK GMT) when they change back one hour to GMT. Duration: Net outage - 3 elapsed hours | 09/10/2019

## Slide 14: 6. Approval of Change documents 6.1 CCR for XRN4954 Minor Release Drop 5 6.2 BER for XRN4980 Change to Supply Point Enquiry API 6.3 BER for XRN5003 Data Access Platform - DN Dashboard 6.4 BER for XRN5013 Data Access Platform – PAFA 6.5 Amended funding for XRN4865 – Amendment to treatment and reporting CYCL reads