DSC Business Evaluation Report (BER)



|  |  |
| --- | --- |
| **Change Title** | MAP API Enhancements |
| **Xoserve reference number (XRN)** | 5064 |
| **Xoserve Project Manager** | Richard Johnson |
| **Email address** | APIenquiries@xoserve.com  |
| **Contact number** | +44 1212 292 561 |
| **Target Change Management Committee date** | 12th February 2020 |
| **Section 1: In Scope** |
| The objective of this project is to add the following set of data items to the Meter Asset Enquiry API service: -* Meter installation date
* Current Supplier effective date
* MAM Name
* MAM Id
* MAM effective date
 |
| **Section 2: Out of Scope** |
| This is not a new API service; it is an enhancement to an existing API service.  |
| **Section 3: Funding required to deliver the change** |
|

|  |  |  |
| --- | --- | --- |
| **Gas Industry Participant** | **% Share of Cost** | **Cost Value** |
| **Shippers** | **100%** | **£12,000** |
| **iGT’s** |  |  |
| **DNO’s** |  |  |
| **Transmission** |  |  |
| **DN & iGT** |  |  |
| **Total Cost** |  |  |

 |
| **Section 4: Estimated impact of the service change on service charges** |
|

|  |  |  |
| --- | --- | --- |
| **Xoserve Service Area** | **Xoserve Service Line** | **(+/-) Projected Change in Annual Cost** |
| Service Area 18: Provision of User Reports and Information | N/A | None |

No change required to the DSC Service Description Table. |
| **Section 5: Project plan for delivery of the change** |
|

|  |  |
| --- | --- |
| **Milestone** | **Target Date for Completion** |
| CoMC approval of the DRR | 19th February 2020 |
| Testing Completion  | 25th February 2020 |
| Implementation | 5th March 2020 |
| Industry Communications | 9th March 2020 |

 |
| **Section 6: Additional information relevant to the proposed service change** |
| Contract Management Committee (CoMC) to disclose the above data items is expected on 19th February |

**Please send completed form to:** **box.xoserve.portfoliooffice@xoserve.com**

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
|  |  |  |  |  |

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 1.0 | Approved | 15/06/18 | Rebecca Perkins | Document approved at CHMC External Workgroup |
| 2.0 | Approved | 19/12/18 | Heather Spensley | Moved onto Xoserve’s new Word template in line with new branding |