## Slide 1: Change Management Committee Update
11th March 2020 meeting

## Slide 2: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
5116 | Domestic Report - Must Read Prenotification | Approved for Capture with DSG | Service Area 18: Provision of user reports and information | Existing service line
5120 | MAP to UKL Monthly Comparison Service | Approved for Capture with DSG | Service Area 18: Provision of user reports and information | Existing service line
5110 | November 2020 Release | For information only | N/A | 
5121 | Supplier Portfolio Service | Approved for Development | N/A | None expected to be impacted. New service to Suppliers, suppliers do not form part of DSC customer base and data transfers to non-DSC customers are covered under existing service lines.
5122 | Gemini System Enhancements | Approved for Capture with Gemini team | Service Area 20: Gemini system services | Existing service line
5123 | DSC Service Description Table cosmetic change to service line table v10 | Will go to CoMC | N/A | The introduction of 3 new service lines to cover BAU activities

## Slide 3: Detailed Design Outcomes – February CSSC Change Packs
Change Proposals – Capture complete
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
5036 | Updates to must read process | Pulled from Nov 20 to be included in a Minor Release | Service Area 2 but change funding split – 100% DNs Service Lines – SS SA22 05 and SS SA22 06 These Service Lines will continue. The funding split for the changes to the must read process are proposed as 100% DN funded however this is not the funding split of Service Area 2. | Existing
Xoserve Ref No. | Change title | Voting Outcome
4922 | CSSC Shipper BRD | Approved
 | Des CSS Consequential Change BRD | Approved - Following Reps the BRD was updated and will be sent out in March Change Pack for information purposes only.
 | UK File Formats CSSC | Approved

## Slide 4: Change Documents
EQR - Approved
  XRN5110 UKLink November 2020 Major Release
CCR - Approved
  XRN4665 End User Categories (EUC) Update
  XRN4828 November 2019 Release Update
  XRN4851 Moving Market Participant Ownership from SPAA to UNC/DSC
  XRN4853 Interim process to monitor & manually load rejected reads into UK Link where the read was rejected for reason code MRE00458 only (UIG Recommendation 3.1 option 5)
  XRN4653 iConversion Phase 1
  XRN5013 Performance Assurance Framework Administrator Access to Data Discovery Platform
Updated BER - Approved
  XRN4653 iConversion Phase 1