## Slide 1: DSC Change Management Committee Update
4th and 13th May 2020 meetings

## Slide 2: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area
5156 | REC121 Report Amendment | Retrospective approval as implemented 24/05/20 | Service Area 6: Annual quantity, DM supply point capacity and offtake rate reviews
5161 | UIG_Additional_National_Data_YYYYMM Frequency Change | Approved CP retrospectively and Solution Option 2. | Service Area 18: Provision of User Reports and Information
5164 | CSEP Data Assurance – Performance Monitoring Capability | Approved to Capture | Service Area 10: Connected System Exit Points ASGT-CS SA10-01
5167 | Report Product Class 4 Read Performance (MOD 672) | Approved to Capture | Service Area 11: Performance Assurance - provision of information to the Performance Assurance Framework Administrator DS-CS SA3
5168 | MOD0721 – Shipper submitted AQ Corrections during COVID-19 | Approved to Capture | Service Area 6: Annual quantity, DM supply point capacity and offtake rate reviews
5169 | MOD0722 – Allow Users to submit Estimated Meter Readings during COVID- | Approved to Capture | Service Area 5: Metered volume and quantity
5170 | MOD0723 – User of the Isolation Flag to identify site with abnormal load reduction during COVID-19 period | Approved to Capture | Service Area 1: Manage supply point registration

## Slide 3: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area
5171 | MOD0724 - XRN5171 MOD0724 – Amendment to Ratchet charges during COVID-19 period | Approved to Capture | Service Area 5: Metered volume and quantity
5171 | MOD0725 – Ability to Reflect the Correct Customer Network Use and System Offtake Quantity (SOQ) During COVID-19 | Approved to Capture | TBC
5144 | XRN5144 - Enabling Re-assignment of Supplier Short Codes to Implement Supplier of Last Resort Directions | Deferred till June | TBC

## Slide 4
Change Proposals – Change Withdrawn
XRN4691 CSEPs: IGT and GT File Formats (CGI Files)
XRN4692 CSEPs: IGT and GT File Formats (CIN Files)
XRN4693 CSEPs: IGT and GT File FormatsFiles Affected: CIC, CIR, CAI, CAO, DCI, DCO, CIN, CCN, CUN.
XRN4694 CSEPs: IGT and GT File Formats (Create new data validations)
XRN4923 - AQ Calculation for RGMA (ONUPD) Estimate Reads

## Slide 5: Detailed Design Outcomes – April Change Packs
Xoserve Ref No. | Change title | Voting Outcome
5014 | Facilitating HyDeploy2 Live Pilot | Approved on 4th May
4897/4899 | Resolution of deleted Contact Details at a Change of Shipper event Treatment of Priority Service Register Data and Contact Details on a Change of Supplier Event | Approved on 4th May
4931 | Submission of space in mandatory data on multiple SPA files | Approved on 4th May
4871B | Modification 0665 - Changes to Ratchet Regime | Approved on 4th May
4801 | Additional Information in DES | Approved on 4th May
4780C | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change | Approved on 4th May
4850 | Notification of Customer Contact Details to Transporters | Approved on 13th May
4922 | CSSC Shipper BRD | Approved on 13th May
N/A | Settlement Data | Approved on 13th May

## Slide 6: Detailed Design Outcomes – April Change Packs
Xoserve Ref No. | Change title | Voting Outcome
4992 | Modification 0687 - Creation of new charge to recover Last Resort Supply | Approved on 4th May
4941 | Auto Updates to Meter Read Frequency (MOD0692) | Approved on 4th May
ChMC voted on the 4th May to approve the detail design into November 20 for the above 2 changes
Ofgem have not yet approved the Modifications, so a decision was taken by the committee to withdraw these 2 changes from November 2020.

## Slide 7: Change Documents
CCR - Approved
  XRN5064 Meter Asset Enquiry Enhancements
  XRN4779 Adding AQ to the PARR reports
  XRN4857 Reporting review
BER - Approved
  XRN5092 iConversion Phase 2
  XRN5152 Minor Release drop 7