## Slide 1: AQ Taskforce Update CoMC
19th August 2020
Version 1.0

## Slide 2: Summary
The AQ Taskforce is now dealing with only 13 open AQ defects (see AQ Defect Status slide, and Open Defects slide).
We continue to focus on determining the scale of historic financial adjustments following defect fix/AQ correction. Since July’s CoMC s we have:
  Shared with you the Adjustment Methodology (22nd July) that describes the process we have followed to arrive at the 121,000 MPRNS that could be eligible for capacity adjustments
  Issued an Adjustment Principles document (August CoMC) that will be used to determine whether an adjustment is required once the final list of MPRNs is identified.
  Instigated a body of development with our technical suppliers to deliver three tools:
    AQ Decision Tree tool –Using our adjustment methodology (above) as its input criteria, this tool will identify the impacted MPRNs and the affected consumption period
    AQ Simulation tool – Using the MPRN’s from the Decision Tree tool, the AQ simulation tool will identify all relevant data needed to support the financial adjustment (E.g. current & new AQ, SOQ, EUC band & number, Network & LDZ, start & end read & dates used for the new calculation, TTZ & exchange counts, current meter class & effective date etc.)
    Billing tool – This tool will significantly reduce the manual efforts that would otherwise be required for these adjustments and will align with the Adjustment Principles (as mentioned above)
  These tools are on target for w/c 7th September at which point we will start to individual engage with customers on what impact this has had on them and undertake adjustments. Additionally these tools will also serve to support ongoing BAU AQ processes.
The root cause activity has now concluded with our technical service provider and a summary of recommendations can be seen on slides 6 & 7. We are now in the process of translating these recommendations into discrete work packages to support implementation planning.

## Slide 3: AQ Defect Status (breakdown as at 6th August 2020)
60
Defects impacting AQ since August 2019
(+1 raised since last month)
13
Open Defects
(+1 from previous month)
4
Analysis
(same as previous month)
47
Resolved defects
(no change on previous month)
6
UAT
(same as previous month)
3
Fixed, Deployed Awaiting Data Correction
(+1 on previous month)
0
Awaiting Deployment
(same as previous month)
8
Due to be deployed and revised AQ effective 01/09/2020
Open defect details can be found in the Appendix

## Slide 4
Chart: AQ Defect Status (Feb 20 – August 20)
| Total Defects | Total Open | Total Resolved
Mar | 52 | 17 | 35
Apr | 54 | 19 | 35
May | 55 | 17 | 38
June | 56 | 12 | 44
July | 59 | 12 | 47
August | 60 | 13 | 47
Focus on ensuring the appropriate fix and depth of UAT being applied has slowed defect resolution this month.
We anticipated that this focus will allow for an increased number of defects to be resolved for next period

## Slide 5
RCA approach : Defects Vs business process areas
AQ Defects Analysis
(89 Defects)
Meter Read Processing & RGMA – Asset Updates (63)
SPA (10)
AQ Calc (16)
RCA Focus areas
Read Insertion (4)
Read Replacement (5)
TTZ validations (8)
Site Visit (6)
Prime & Subs (9)
AQ Calc (8)
SSMP/NTS sites AQ Calc (3)
WC Workflow
Related (2)
Shipper Transfer (6)
Class Change (5)
AQ Correction tool (2)
Asset Updates (5)
Others (15)
CWV Calc (1)
RCA completed
(x) – No. of defects
RCA Analysis Phase
Our Approach:
Identify symptoms and gather evidence to support the root cause of each defect
Apply the following parameters to drive analysis of the root cause of each defect
Impacted business process and scenario
Possible Root Cause
Identify reason/ source of the defect
Resolution applied to resolve the defect
Impacted interface in the business process chain
Defect simulation methodology to identify pattern
Testing coverage followed during defect life cycle
Process gaps while considering End to End business process involved
Provide recommendations on how best to negate reoccurrence and remove pain points.
Winter Consumption validation (2)
AQ corrections - AQI files (2)
Other SPA defects (6)

## Slide 6
RCA Outcome – Key Recommendations
Exclusion of MPRNs under defects/CR’s from AQ process until fix applied
Alignment of AQ process with REC (AQ cut off date, CA trigger)
Automate co-terminus read estimation for Prime & Sub sites (RGMA)
Defect life cycle focused around improved traceability to business rules
Considering CA as a trigger for the monthly AQ calculation
Develop/Enhance below assurance reports to identify anomalies:
Enhance EUC Assurance report
WC Assurance Report (New)
Formula Year AQ Validation Report (New)
Rolling AQ Validation Report (New)
Enhance AQ/FYAQ correction tool to capture audit trail
AQ Calc Simulation tool
Financial adjustment assessment (Decision Tree) Tool
Financial adjustment calculation tool (Billing)
New AQ assurance report to identify anomalies on consumption and apply AQ exclusions automatically
Carry out additional system profiling for the identified scenarios to have undergone limited regression testing
Initiate functional testing for the scenarios (Class 3 oriented) with SME agreement
Develop an exhaustive regression suite based on approved business rules and further explore automated testing solutions
Amend AQ design to calculate the consumption between start and end position rather than using pre calculated values
Reduce vulnerability by avoiding dependency on upstream processes
Simplify the design for read insertion scenarios (xrn5007)
Review requirements of TTZ CR (xrn5072) to ensure all the possible scenarios are scoped
New CR : Scope FINT & RG / CM/ RD / XO reads originally missed as part of xrn4676
Optimise the functionality for Manual Read entry screen
New defect : Handling class change & other reads on the same date
Update design specifications (FS/TS) with the current rules used for defining defects e.g. TTZ
Update the SOP for MR15 to reduce redundant exceptions
Review Generic rules and update RRC/traceability matrix
Update code review checklist to include ‘Align sort statement to binary search’
Code review for Class 3 read upload/REC & Class 4 REC
1. Process Improvements
3. Automated Tools
2. Assurance Reports
4. Functional testing
5. New Changes
6. Documentation
7. Code Review
8. Alternative AQ Design
Short Term
Medium Term
Long Term
RCA
Recommendations
RCA
Recommendations

## Slide 7
RCA
Recommendations
1 .Drive greater ‘Command and Control’ on the AQ Process to drive quality and improve accuracy
2 .Improvement to the depth/quality of testing, delivery of impacting CR’s and improve technical documentation to aid future IA/system change
3.Detailed code review of impactful areas (C3 Read/Rec & C4 Rec) to optimise and negate technical issues
Three key themes…
RCA Outcome – Key Recommendations
These recommendations are now being framed into work packages
to inform implementation planning

## Slide 8: Appendix

## Slide 9: Open AQ defects
Defect No. | Issue Description | Lifecycle Status
60230 | Volume and energy calculated incorrectly for Prime and Sub meter points | Fix deployed, awaiting Data Correction
60917 | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) | Fix deployed, awaiting Data Correction
61019 | When receiving a Site Visit read and an RGMA read on the same day the system is incorrectly processing the reads in the wrong order causing energy and volume to be incorrectly calculated. | Fix deployed, awaiting Data Correction
62164 | The net-off volume / energy is being incorrectly calculated as zero for class 4 prime sites | UAT
63066 | For Class 3 meter reads submitted, the system is not recording the last read following update of a meter report and converter installation scenario | UAT
62178 | Where volume and energy is incorrectly loaded, the system is not creating an exception | UAT
61452 | Reconciliation process is being excluded for prime and sub sites where there has been a class change or a meter exchange or the generation of an estimated shipper transfer read, therefore AQ is not being calculated | UAT
62687 | Following a class change from a class 3 to another, and a read is inserted or replaced, the system is incorrectly using the final class change read to calculate the AQ | UAT
62134 | When an replacement read is submitted for class 4 sites, the volume is being incorrectly calculated as zero between the opening transfer read and final class change read | UAT
62513 | When the Cyclic read is received in the Class 3 period before RGMA asset update activity date (D-1), the incorrect energy values are being calculated | Analysis
62944 | The RGMA reads that are accepted between site visit reads is breaking Check to Check reconciliation. | Analysis
62784 | Where a read is inserted between OPNN and OPNT after reconciliation has been undertaken, the OPNT read is not being considered during the re-rec | Analysis
63139 | Reconciliation flag for the FINX read was updated as N for Class 3 reads recorded as a cosmetic exchange without read through ONUPD file | Analysis

## Slide 10
Follow
Non-AQ Defect Process
Incident Reported & assessed
AQ Impacted?
Raise Defect & Assign Priority
Customer impacts?
Complete Profiling & Assess Customer Portfolio
Issue/Update Customer Comms
Follow Defect Life Cycle
Yes
Yes
No
No
Defect Fix Deployed into Production
First Usage Checks & Monitor AQ Calc
Checks Passed?
Raise
New Incident
No
Close Defect
Data Correction
Needed?
Yes
Yes
Yes
No
Complete Profiling & Assess Customer Impacts
Invoke Data Correction Process
Complete Data Correction (and AQ Calc where needed)
Business Assurance on Correction
Checks Passed?
Issue Financial Adjustments & Comms
Yes
No
Raise
New Incident
Stage 1 – Assessment
Stage 2 – Fix, Test & Deploy
Stage 3 – Data Correction & AQ Re-Calc
Defect Cycle - Stages
New AQ Defect Life Cycle – Process being followed
Customer Interaction
Fix, Test & Assurance
Assess Financial Impacts

## Slide 11: AQ Taskforce Workstreams
Workstreams
Defects
Ongoing Resolution
Underlying
Root Cause
MI/Reporting
Operational MI
AQ Change Requests
AQ Defect Process Improvements
Process Improvements
System
Business process
Solution
options
Assessment
Test Quality
Correction Tools
Customer data
Analytics
Customer Engagement
Prioritisation
Deriving root cause; prioritising AQ CRs; streamlining our defect, system and business processes and underpinned by meaningful data and MI will support resolution