DSC Change Completion Report (CCR)



|  |  |
| --- | --- |
| **Change Title** | Rejection of incrementing reads following Isolation (RGMA Flows) |
| **Change reference number (XRN)** | 4645a |
| **Xoserve Project Manager**  | James Barlow |
| **Email address** | James.Barlow@xoserve.com |
| **Contact number** | 0121 229 2802 |
| **Target Change Management Committee date** | 09/12/2020 |
| **Date of Solution Implementation** | 30/10/2020 |
| **Section 1: Overview of Change Delivery** |
| When a User indicates that the Supply Meter Point is isolated, they are indicating that it is not capable of flowing gas (UNC Section G 3.4), and therefore an incrementing reading is not expected following such isolation. Other reading processes reject any incrementing readings.Where a User submits an RGMA transaction to reverse the isolation the initial JOB or UPD transaction is currently being processed, and the UK Link system is being updated with the Metering Information contained within the transaction. However, given that the User has informed the CDSP that the Supply Meter Point is not capable of flowing gas this has been excluded from allocation processes, and therefore any attempt to reconcile the Supply Meter Point creates an error within the invoicing process. As such these items are being currently excluded from the Amendment invoice.This change seeks to reject incrementing reads for Meter Points, with a status of Isolated and that Shipper Users are effectively made aware of such arrangements.

|  |  |  |  |
| --- | --- | --- | --- |
| **Xoserve Service Area** | **Xoserve Service Line** | **(+/-) Projected Change in Annual Cost** | **(+/-)Actual Change in Annual Cost**  |
| DSC Service Area 3: Record, submit data in compliance with UNC |  | 0 | 0 |

 |

|  |
| --- |
| **Section 2: Confirmed Funding Arrangements** |
|

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Gas Industry Participant** | **BER Share of Cost** | **Actual Share of Cost** | **BER Cost Value** | **Actual Cost Value** |
| **Shippers:** | 100% | 100% | 25k | 20k |
| **IGTs** |  |  |  |  |
| **DNOs** |  |  |  |  |
| **Transmission** |  |  |  |  |
| **DN’s & IGT** |  |  |  |  |

 |
| **Section 3: Provide a summary of any agreed scope changes** |
| **N/A** |
| **Section 4: Detail any changes to the Xoserve Service Description** |
| **N/A** |
| **Section 5: Provide details of any revisions to the text of the UK Link Manual** |
| **N/A** |
| **Section 6: Lessons Learnt** |
| **N/A** |

**Please send completed form to:** **box.xoserve.portfoliooffice@xoserve.com**

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 0.1 | Peer Review | 27/10/2020 | James Barlow | All sections created |
| 0.2 | Awaiting ChMC Approval | 27/11/2020 | James Barlow | Internal review complete |