## Slide 1: XRN4914 MOD 0651- Retrospective Data Update Provision – Proof of Concept Progress update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues | Cost | Resources
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Delivery: Proof of Concept exercise completed Outputs and recommendations provided to CHMC in November Closure Report to be presented to ChMC in January for approval |  |  | 
Risks and Issues |  |  |  | 
Cost | Approval received from DN’s for BER of £270k for Proof of Concept Costs within approved budget |  |  | 
Resources | Project Team to complete closedown activities for Proof of Concept activity |  |  |