## Slide 1: Data Catalogue
DSC ChMC – December Update

## Slide 2: Background
Long standing aspiration to review the UK Link Manual Interface Definitions
A change was previously raised – but paused in March / April due to Urgent Modification priorities
As part of the REC work we need to provide interfaces to the Programme to include within the Energy Market Architecture Repository
  Target Date for this is 1st April 2021

## Slide 3: Industry File Consolidation
Scope
Consolidate all data related to the UK Link Manual system interface files into a central repository.
Identify any issues with regards to duplicate files, Incorrect structures and data anomalies across the file base.
Raise fix recommendations to internal and external (DSC Committee) parties to ascertain priorities and resolution paths.
Progress
Data has now been pulled into a consolidated storage location.
Issues have been gathered and logged (Will be brought to DSC for future discussion).
Exercise to map individual fields to a master record (See future activities).
Work commenced on definition parsing to pull out format and value attributes.
Future Activities
Sharing of Data with RECCo to meet V2.0 obligations, due Sept 2021.
Processes for updating and transferring data with RECCo as a business as usual function.
Any remedial fix activities after agreement with concerned parties.
Exposure of the Data through on-line channels.
Augmentation of ‘Plain English’ descriptors to aid the participant bases understanding.
Automated generation of file meta-data standards.

## Slide 4: Industry File Consolidation – Example Issues
Issue | Examples
Inconsistent file naming conventions | Type 1: DCF - AI_O_Discountinued_Confirmations Type 2: DCF - SSMP Discontinued Confirmation Notification File
Reference data in file names | - LPG_DATA_SUBMISSION SCOTIA - LPG_DATA_SUBMISSION FLOGAS - LPG - LPG_Supporting_Information
Conflicting File Purposes | TSI - Interconnector Tariff Switch Request File TSI - Transporter_Site_Visit_Submission
Missing Structure | File RTB does not have a Header or Trailer
Missing Record Types | For the RTR- REJFL Record Identifier states "This identifies the record. If the file has been rejected the value is REJFL, otherwise RESPN.". Should we include another record type "RESPN" as part of the catalogue?
Missing Meta-data | Files CNI, SNO, (Multiple others) missing, - Interface Description - External / Internal – Direction – Role - Source - Destination - Interface Pattern - Transfer Route - FS ID – Frequency
Inconsistency of Data Items | Several examples of position, naming and metadata inconsistency.

## Slide 5: Outputs
We anticipate a number of changes will be:
  Administrative only – e.g. changing the field name to make it consistent
  Functional impacting – e.g. change to formats
  Some will be somewhere in between – e.g. a change to formats but with no impacts to Users
We will need help from the industry to assess the impact of changes
  Proposing to start this via DSG starting in [January 2021] at DSG; and [February] Change Packs