## Slide 1: AQ Taskforce Update CoMC
16th December 2020
Version 1.0

## Slide 2: Defect Position
  90% of all defects raised over the last 12 months are being identified by Xoserve as a result of the enhancements made to our operational processes and increased vigilance
  The number of MPRNs impacted by open defects (currently 13) is low with less than 2,000 MPRN’s where a data correction is required
  The age profile of AQ defects has significantly decreased (now 65 days) following a targeted focus on those high priority customer impacting ones having been dealt with
  We have 19 defects that have now been resolved and are awaiting processing through adjustment tools to determine eligibility for adjustment – see later update on adjustments

## Slide 3
Chart: AQ Defect Status (Mar 20 - Dec 20)
| Mar | Apr | May | June | July | August | September | October | November | December
Total Defects | 52 | 54 | 55 | 56 | 59 | 60 | 77 | 79 | 80 | 82
Total Open | 17 | 19 | 17 | 12 | 12 | 13 | 28 | 29 | 12 | 13
Total Resolved | 35 | 35 | 38 | 44 | 47 | 47 | 49 | 50 | 50 | 50
1. Number of new defects has slowed significantly over last quarter; 13 open defects as at 7/12 with potential AQ impacts to less than 2k MPRNs
2. We have 19 fixed defects to be processed through the adjustment tools. These will be included in the total resolved pot once completed.

## Slide 4: AQ Defect Status (breakdown as at 7th December 2020)
82
Defects impacting AQ since August 2019
(+1 raised since last month)
13
Open Defects
(+1 from previous month)
5
Analysis
(-1 from previous month)
50
Resolved defects
(+1 on previous month)
6
UAT
(+2 from previous month)
2
Fixed, Deployed Awaiting Data Correction
(same as previous month)
0
Awaiting Deployment
(same as previous month)
19
(+1 on previous month)
Resolved defects that are eligible for financial adjustment assessment (via adjustment tools)
Open defect details can be found in the Appendix

## Slide 5: Appendix

## Slide 6: Open AQ defects - Analysis
Defect No. | Date Raised | Issue Description | No. MPRNs Impacted | Lifecycle Status
63691 | 29/09/20 | A read is not getting loaded for a P&S after processing the read through the MOD 700 UBR process for Class 3 prime/sub sites | 15 | Analysis
64025 | 19/11/20 | In the case of a Class change from 4 to 3, when a replacement read is accepted on a Class 3 start date, the record created in the UMR Table (Unbundled Meter Read File) is incorrectly calculating the Volume and Energy | TBC | Analysis
63798 | 20/11/20 | The Monthly AQ Roll process is incorrectly triggering AQ calculation as part Consumption Adjustment | No data correction required | Analysis
63861 | 20/11/20 | When a shipper transfer and an RGMA Activity happen on the same date, and the RGMA Read has fulfilled the shipper transfer Read, the energy is getting updated incorrectly whilst performing the REC | TBC | Analysis
64026 | 20/11/20 | The Class change on the Twin Stream Site is creating an final read for only one stream in the tables | TBC | Analysis

## Slide 7: Open AQ defects - UAT
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63393 | 26/08/20 | For an NDM Prime Site, the Sub site volume and energy is not getting calculated if there is an MRU frequency change for the same class | 113 | UAT
63346 | 10/08/20 | Volume and Energy is being calculated incorrectly between the Estimated Read (LDEX) and the subsequent Cyclic (CYCL) Read for a Class 3 Meter Point (UBR File) | 1 | UAT
63392 | 26/08/20 | Estimated Reads are getting derived incorrectly for the Shipper Transfer; hence shipper transfers incorrectly estimated | 53 | UAT
63566 | 11/09/20 | Inconsistent RGMA behavior of class 2 sites with or without DRE/AMR Processed as an ‘Exception’ and data corrected monthly. No data correction is required. | No data correction required | UAT
63726 | 06/10/20 | Issue with the Class 3 Prime Process; where the subsequent Actual Read has not considered the Shipper Transfer as the last Read Date | 0 | UAT
63851 | 23/08/20 | AQ Monthly Notification process is missing T04 & S91 Records in the NRL (Notification of Revisions to Live Sites) Files No data correction required. AQs correct although missing in notification files. Reports will be issued to impacted customers in November providing data. | 52,000 Note: no impact to AQ calc | UAT

## Slide 8: Open AQ defects – Fix Deployed Pending Data Correction
Defect No. |  | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60917 (1424) |  | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) Discussions in place with impacted Shippers to get data corrected. Approx. 400 processed to date. | 700 | Fix deployed, awaiting Data Correction
63394 | 26/08/2020 | The Class 3 read Tolerance Validation is passing due to an Incorrect CV calculation, when the last actual read date is before the Go-live Date 99% of impacted MPRNs are registered with 1 Shipper. Discussions taking place with Shipper as data corrections are unlikely to be required. | 7,000 | Fix deployed, awaiting Data Correction

## Slide 9: Resolved AQ defects – Resolved, To Be processed Via Adjustment Tools (1 of 3)
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60969 (1477) | 11/10/2019 | There is an Issue with NDM Prime reconciliation where Rec variance is not correct and positive variance energy updated though the variance volume is negative and net off volume and energy is populated with 0. | 23 | To be processed via Adjustment Tools
60994 (1502) | 29/11/2019 | For Class 3 & 4, following acceptance of a Site Visit read (via SFN) the energy is incorrectly populated when there is a meter and corrector installed | 126 | To be processed via Adjustment Tools
61019 (1520) | 07/01/2020 | When receiving a Site Visit read and an RGMA read on the same day the system has incorrectly processed the reads in the wrong order causing energy and volume to be incorrectly calculated. | 32 | To be processed via Adjustment Tools
61024 (1525) | 10/01/2020 | AQ process is incorrectly using a Point of Sale (POS) read as an active shipper transfer read to calculate the AQ following the receipt of a subsequent read. | 59 | To be processed via Adjustment Tools
61450 | 19/02/2020 | Reads with type CM, RD and XO on same date as FINC/FINX reads, to be inactivated | 64 | To be processed via Adjustment Tools
61716 | 06/03/2020 | Incorrect Volume-Energy updated against opening reads (OPNT/OPNX/OPNC) | 35,000 | To be processed via Adjustment Tools
62134 | 03/07/2020 | Where a read is replaced on a class 4 site, the system has created 0 volume between OPNT and FINC reads | 718 | To be processed via Adjustment Tools
62687 | 03/07/2020 | The read inserted or replaced for class 3, after a class change from 3 to another, is considering class 3 FICC date as the next read date | 8,577 | To be processed via Adjustment Tools
60230 (720) | 10/01/2020 | Volume and energy calculated incorrectly for Prime and Sub MPRNs. | 10 | To be processed via Adjustment Tools

## Slide 10: Resolved AQ defects – Resolved, To Be processed Via Adjustment Tools (2 of 3)
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
61452 | 16/03/2020 | Rec is not happening for Prime and sub site... | 159 | To be processed via Adjustment Tools
62944 | 13/07/2020 | The RGMA reads that are accepted between site visit reads is breaking Check to Check rec. | 3 | To be processed via Adjustment Tools
62164 | 17/04/2020 | Net-off volume volume/ energy is being incorrectly calculated as zero for class 4 prime sites | 159 | To be processed via Adjustment Tools
62513 | 01/06/2020 | When the Cyclic read is received in the Class 3 period before RGMA activity date (D-1), the incorrect energy values are being recorded | 744 | To be processed via Adjustment Tools
63486 | 28/08/2020 | Site visit Reads submitted via Portal are getting accepted, when an SFN Read already exists for a later date, hence breaking the Check to Check Rec period. Therefore should be rejected for Class 1 & 2 Sites | 22 | To be processed via Adjustment Tools
63066 | 15/07/2020 | For Class 3 meter reads submitted via the UBR file, the system is not recording the last read following update of a meter report and converter installation scenario | 2 | To be processed via Adjustment Tools
63487 | 28/08/2020 | Missing volume and energy for a class 4 meter and converter site | 32 | To be processed via Adjustment Tools

## Slide 11: Resolved AQ defects – Resolved, To Be processed Via Adjustment Tools (3 of 3)
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63480 | 28/08/2020 | The Last Check Read Date is getting fetched incorrectly for Twin Stream Sites when Reads are uploaded through Portal, resulting in either the Read wrongly rejected, or a break in the check to check period. | 19 | To be processed via Adjustment Tools
63485 | 28/08/2020 | Class 2 Reads (UDR) File process is unable to perform corrective estimation for Class 2 sites post class change from class 2 to any other class, when the actual read is in the Class 2 period | 40 | To be processed via Adjustment Tools
62178 | 17/04/2020 | Where volume and energy is being incorrectly loaded, the system is not creating an exception | 38 | To be processed via Adjustment Tools

## Slide 12: AQ Defects Financial Adjustments

## Slide 13: Progress to date
Since last month’s CoMC update we have…
Continued to engage with a number of customers who have sought additional clarity on the process followed and the specific impact to themselves as a result of Phase 1 processing.
Concluded our assessment on Phase 2 of those MPRN’s (c.7,000) that had been excluded or rejected from our first run. This has resulted in an increase to the overall total of adjustments to £1.4 million (up from previous CoMC updates of £1.15 million)
62,384 MPRNs (from c.121,000 MPRNs) were identified as being eligible for adjustment.
Organisations have now received specific communications on Phase 2 values as well as the underlying supporting data that underpins the charges.
Our focus has now turned to Phase 3 and the processing of those non-historic defects (19) through the adjustment tools. We are in the process of collating all the input data required for each defect with a desire to process this during December.
Unless any organisation has objections, Xoserve are seeking to start invoicing during December.

## Slide 14: High Level Process for MPRNs Requiring a Financial Adjustment
15 Defects totalling 121,584 MPRNs
identified for Assessment
120,651 Unique MPRNs identified for assessment
120,651 passed to Decision Tree tool
63,572 MPRNs identified as candidates for adjustment.
57,079 MPRNs not eligible for adjustment (appx.1)
62,384 MPRNs finalised requiring adjustment
Note: 933 MPRNs were impacted with more than one defect

## Slide 15: Financial Adjustments
The total financial adjustments for all 62,384 MPRNs processed are:
These adjustments are split across:
  56 Shippers
  5 Networks
CHARGE TYPE | CHARGE DESCRIPTION | DJUSTMENT AMOUNT (£)​
ACE​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | 587.47
ACZ​ | CSEPS - LDZ CAPACITY CHARGE ADJ​ | 3,368.2
AMC​ | CUSTOMER CAPACITY CHARGE ADJ​ | 111,336.08
AME​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | 121,662.09
AMF​ | CUSTOMER FIXED CHARGE ADJ​ | 37,792.01
AMZ​ | SUPPLY POINT CAPACITY CHARGE ADJ​ | 1,133,855.06
TOTAL​ |  | 1,408,600.91

## Slide 16: Next Steps
Date | Activity
December 2020 | Start invoicing process of the financial adjustments
December 2020 | Undertake assessment and processing of Phase 3 defects to determine eligibility for adjustment and identify financial values
January 2021 | Provide update to Customers on Phase 3 findings

## Slide 17: Appendix

## Slide 18: Appendix 1: Decision Tree - Rejection Stats
Reason | MPRN Count* | %
Incorrect consumption period not impacting AQ or FYAQ values | 56,418 | 98.72
FYAQ for 1ST April 2019 was not derived using monthly AQ | 728 | 1.27
Mismatch in FYAQ and AQ as at 1st April 2019 | 3 | 0.01
* 57,079 Unique MPRNs rejected in total –One MPRN can be impacted by more than one rejection if they have multiple adjustments.