## Slide 1: Customer Issue Management Dashboard CoMC
19th May 2021
Version 1.0
10th May 2021

## Slide 2: Summary Dashboard April 2021 Period
Open Customer Issues*
Open Defects* (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UKLink Incidents Raised
Gemini Related Incidents Raised
Mar | Apr
8 | 8
Mar | Apr
59 | 55
Mar | Apr
0 | 0
Mar | Apr
5 | 3
Mar | Apr
8 | 6
Mar | Apr
11 | 10
Mar | Apr
2 | 1
Mar | Apr
3 | 2
* Volume as at 10th May 2021

## Slide 3
Customer Issue Summary (as at 10th May 2021)

## Slide 4
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Continue to prioritise AQ defects, number of defects has reduced however, 10 open defects requiring fix. Total of 10 open defects impacting AQ, although number of MPRNs impacted remains low , Financial adjustments will be released end of May 2021. Total financial value across all customers is less than £700 (credit to Shippers). Change Requests raised for remaining technical & business process improvements identified. | 
Defects | Previous | Current |  | 
Financial Adjustments | Previous | Current |  | 
Process Improvements | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: March)
Key Updates: One defect raised in April, identified internally. Expected to deploy fixes for 5 defects by end of May Handover to operational team in progress but support will continue by Issue Management team Five defects awaiting data correction and/or assurance on data corrections all relate to Prime and Sub sites. Risks/Issues: Resource availability for AQ assurance activities is limited due to November 21 release. Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. |  |  |  | Corrected FYAQ for 126k meter points for 1st April 2021. Completed annual activities relating to new FYAQ effective 1st April.
 |  |  |  | Upcoming Activities & Milestones (Next Month: May)
 |  |  |  | Financial adjustments will be issued end of May Expected to deploy fix for 5 defects

## Slide 5
Amendment Invoice Update

## Slide 6: Amendment Invoice Dashboard – Outstanding Exceptions

## Slide 7: Customer Issue Register
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com
https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
  https://www.xoserve.com/notifications/