## Slide 1: XRN5371 - Minor Release Drop 10 - Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule |  | Risks and Issues | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | All change packs have been issued Design sessions completed by 11th June for all changes Build has completed for XRN5309 & XRN5188 and testing due to commence Testing has started for XRN5309 and XRN5188 Remining build for XRN5246 is on track to compete Decision in July ChMC: None |  |  | 
Risks and Issues | None applicable |  |  | 
Cost | On track to complete within approved spend |  |  | 
Scope | XRN5309 - FSG Automation of FSR Process XRN5188 - MAP ID Data Upload to UK Link XRN5246 - Confirmation File Performance improvements |  |  | 
Slide Updated on 21st June 2021
Complete
On Track
At Risk
Overdue
Not Baselined