## Slide 1: Customer Issue Management Dashboard CoMC
15th September 2021
Version 1.0
3rd September 2021

## Slide 2: Summary Dashboard August 2021 Period
Customer Impacting Issues
Open Defects (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UKLink Incidents Raised
Gemini Related Incidents Raised
Jul | Aug
13 | 19
Jul | Aug
37 | 42
Jul | Aug
0 | 0
Jul | Aug
2 | 4
Jul | Aug
3 | 7
Jul | Aug
4 | 8
Jul | Aug
2 | 1
Jul | Aug
0 | 3
* Volume as at 2nd September 2021. For defect reporting, value are those defects where a fix is yet to be deployed.
Notes: Customer Impacting Issues – Has risen by 6
4 closed, 10 added (Net 6 gain)
5 items relate to the new defects, one additional item added retrospectively to the register for an existing defect
Open Defects – Has risen by 5
This number contains a count of all open defects, Note that this value will differ from the Customer Impacting Issues for a number of reasons, for example some defects combine into a single customer issue, other defects may not create a customer impacting issue
Defect and Issue values shown above are based on a snapshot of the published Issue Register and Defect Register (links can be found on the final slide).

## Slide 3
Customer Issue Summary (as at 3rd September 2021)
Last Month
Last Month
Last Month
Last Month

## Slide 4
Amendment Invoice Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | 1 defect missed the August SLA. Dedicated team to progress defects and exceptions Dedicated team and plan in place to maintain clearance of defect and exceptions within SLA Number of exceptions has increased to 18,666 (up from 13,383 in July). Exceptions are raised as part of BAU processes. 7 Amendment impacting defects open with 1 missing the August SLA. | 
Plan | Previous | Current |  | 
Exceptions | Previous | Current |  | 
Defects | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: August)
Key Updates: Supporting information file merge activities ensured the 209 MPRNS with mismatch were included in the relevant customer files (ASP). All SSP Supporting Information (AML) files delivered ahead of payment due date. Unique MPRNs with Exception = 18,666. Risks/Issues: A small number of exceptions have missed the 2 month SLA. 99.30% closed within SLA. 1 Amendment invoice defect missed this month’s SLA. The SLA was missed due to a delay in moving the defect into testing. The fix has now been completed and testing is in progress. |  |  |  | ASP Mismatch file merge activities continue to ensure customers receive full supporting information for their LSP sites on invoice issue date. All AML files delivered to customers ahead of SLA.
 |  |  |  | Upcoming Activities & Milestones (Next Month: September)
 |  |  |  | Dedicated team in place to manage defect resolution.

## Slide 5: Amendment Invoice Dashboard – Outstanding Exceptions
Chart: Number of Unique MPRNs with Exceptions
| 43891 | 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256 | 44287 | 44317 | 44348 | 44378 | 44378 | 44409
Number of Exceptions Outstanding | 208037 | 219491 | 320023 | 130441 | 186437 | 74660 | 33561 | 29813 | 35198 | 45066 | 65716 | 126687 | 52416 | 76668 | 99337 | 25931 | 29861 | 13383 | 18666

## Slide 6
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects where a fix has been deployed however, data corrections and AQ re-calculations still required.. Four defects were raised in August, all identified internally. 13 open defects, 5 require data correction and AQ re-calculation. Financial adjustments that were due to be issued mid-August, will now be issued w/c 13th September 2021. This occurred due to a change in business process. Invoices for financial adjustments will continue to be issued on a monthly basis, where applicable, starting in mid-November. Change Requests raised for remaining technical process improvements, business process improvements have been implemented and continual improvements are being identified. | 
Defects | Previous | Current |  | 
Financial Adjustments | Previous | Current |  | 
Process Improvements | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: August)
Key Updates: Four defects raised in August, identified internally. Five defects awaiting data correction and/or assurance and AQ re-calculation. Due to the annual AQ activities being carried out in September, there will not be any AQ recalculation activities or financial adjustments. These activities will re-commence after 1st October 2021. The AQ Focus Group continue to host AQ support sessions to date providing an overview of the support on offer from the team and sharing knowledge & assurance of the monthly AQ calculation for individual organisations. Risks/Issues: Resource availability for AQ assurance activities is limited due to November 21 release. Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. Reads for the prime/sub may also need to be required in order to carry out reconciliation & AQ calculation. Annual AQ activities will commence mid-September, this will impact AQ recalculation activities and financial adjustments for AQ defects in September. |  |  |  | Shared AQ knowledge session material ahead of support sessions to be arranged. Deployed fixes for 3 defects.
 |  |  |  | Upcoming Activities & Milestones (Next Month: September)
 |  |  |  | Annual AQ activities Continue with customer meetings relating to AQ processes. Issue financial adjustments w/c 13th September 2021

## Slide 7: Links to Updates on Xoserve.com
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com at https://www.xoserve.com/notifications/