## Slide 1: UNC0788: Minimising the Market Impacts of ‘Supplier Undertaking’ Operation
Post Implementation Review
  Transmission Workgroup
  3rd February 2022

## Slide 2: Background
UNC0788 (urgent) was implemented on 1st November 2021
This Modification was developed within a compressed timescale, therefore the UNC Panel requested that a post implementation review should be completed and presented in February 2022
Areas to be reported:
Extent of utilisation
Any consequential impacts
Any unintended consequences
Notes: Panel thinking: Give it 2-3 months
How many shippers, what volumes, what duration

## Slide 3: UNC0788 Re-cap
Concept: UNC0788 enables a supplier operating under its ‘Deed of Undertaking’ (DoU) whose Registered User has been terminated to make arrangements with another shipper to deliver gas against its portfolio of demand until a new Registered User is in place
Allows the supplier to mitigate its exposure to the SMP buy cashout price and reduces the requirement for residual balancing action to make up the shortfall in supply
Process:
Amendment to the supplier’s DoU
Supplier confirms to National Grid that 0788 arrangements have been made with the new shipper
CDSP provides information about the portfolio to the new shipper
New shipper makes disposing NBP trades to the terminated shipper at D-1, which National Grid approves on Gemini
Trade quantity treated as if it had been delivered by the party operating under the DoU for energy balancing purposes
Supplier settles the trade with the new shipper

## Slide 4: Implementation Activities
Once UNC0788 was implemented, the CDSP contacted some suppliers to
Make them aware of the 0788 option and explain the solution
Highlight steps needed prior to use which included signing an amended DoU
We were able to make the solution available within the same day that suppliers signed up to minimise their cash-out exposure
As a result, suppliers were able to implement the solution immediately upon termination of their shipper
We also developed a new procedure for the GNCC to approve the trades

## Slide 5: UNC0788 Utilisation
Supplier | Start date | End date | Highest quantity traded (GWh/day)*
Supplier A | 30 November 2021 | 28 December 2021 | 2.0
Supplier B | 02 December 2021 | Still in operation** | 0.5
Supplier C | 30 November 2021 | 16 December 2021 | 0.08
Supplier D | 24 November 2021 | 31 December 2021 | 0.7
* Trade quantities began to decline after the first few days of the operation of the 0788 solution as meter points transferred to new Registered Users
** As at 21st January 2022

## Slide 6: Conclusions
The 0788 solution has been used by a few suppliers and in summary:
Processes have worked as intended, achieving the objectives of the Modification
No unintended consequences have been identified and therefore no adjustments to the solution are deemed necessary
There are currently some suppliers who are aware of the 0788 option but have elected not to use it, one of whom uses an alternative approach whereby it:
Has arrangements with an existing shipper to over-deliver, fully offsetting the under-delivery on the SoLR supplier ID (under its DoU)
The supplier asked us whether this process presents any detriment to the grid, which it does not
The supplier is transferring the SoLR supply points to this shipper so sees this as a temporary arrangement