

**Post-meeting brief from the Change Management Committee meeting on 9th June 2021.**

This brief focuses on the approvals and recommendations outcomes. For a full view of the meeting minutes (published 5 working days after the meeting), please visit the Joint Office of Gas Transporters dedicated webpage:

[09 June 2021 DSC Change Management Committee | Joint Office of Gas Transporters (gasgovernance.co.uk)](https://www.gasgovernance.co.uk/dsc-change/090621)

|  |  |
| --- | --- |
| **3 – Budget Movement & Change Pipeline** | * Committee members were alerted to the activity that is about to kick-off re BP22 and the Change budget for 22/23. Meetings to be held with each constituency group to build the budget from ‘bottom-up’ as per BP21 approach. It was noted that the impact of CSSC (Central Switching Service Consequential) delivery in 2022 would need to feed-in to this year's thinking * Committee members were presented with a view of the current financial year’s budget (21/22) - [Link](https://www.xoserve.com/change/) to Change Budget * The committee approved reapportionment of the PAC (Performance Assurance Committee) ring-fenced budget. |
| **4 - Capture** | **New Changes**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **XRN / Title** | **Voting** | | | | **Outcome** | | **Shipper** | **DNO** | **IGT** | **NTS** | | XRN5365 - Request impact assessment on aligning Major Releases to the REC Release Schedule (Thursday release and 3 Major Releases per year) | Y | Y | Y | Y | Approved into Capture | | XRN5368 - Gemini Change Programme Sustain | Y | Y |  | Y | Approved into Capture |  * Shippers approved the withdrawal of XRN5120 - MAP to UK Link Comparison Service |
| **5 – Design and Delivery** | **Design Change Packs**   |  |  |  | | --- | --- | --- | | Xoserve Ref No. | Change title | Voting Outcome | | 4117.3 | IX Refresh Project | Design Approved | | 5122 | Gemini System Enhancements | Design Approved | | 5251 | Exit Zone Change | Design Approved | | 5341 | MOD0745 Mandatory Setting of Auction Bid Parameters | Design Approved | | N/A | Notice of Delivery of Modification 0728B Change (related to XRN5341) | Design Approved |   **Change Documents for Approval**   * CCR for XRN5153 iConversion Phase 2 was approved |
| **Other updates / discussion** | * *Project 1Stop*   A survey has been issued which is intended to drive out areas of improvement for Xoserve to focus on as part of the project which is now in-flight. |



**Address:** Xoserve Limited, Lansdowne Gate, 65 New Road, Solihull, B91 3DL

**Company Website:** [http://www.xoserve.com](http://www.xoserve.com/)