## Slide 1: Dec 21 - April 22 Changes in Design – Shipper Status Update
XRN Title | Target Detailed Design Date | Risk & Issues / RAG | Cost RAG | Key Messaging
XRN4978 - Notification of Rolling AQ Value (following Transfer of Ownership between M-5 and M) |  |  |  | Change Pack approved at ChMC on 11/05/22
XRN4990 - Transfer of Sites with Low Read Submission Performance from Class 2 and 3 into Class 4 (MOD 0664) |  |  |  | Change Pack approved at ChMC on 08/06/22
XRN4992B - MOD 0797 Creation of New Charge to Recover Last resort Supply Payments |  | Issue ID 67431: There is a issue that Modification 0809S has been raised to include IGT Supply Points into SoLR charging Action: Submit Change request to impact assess the inclusion of IGT sites and incorporating the change in Feb23 release |  | Change Pack approved at ChMC on 08/06/22
XRN5091 - Deferral of creation of Class change reads at transfer of ownership |  |  |  | Change Pack approved at ChMC on 13/07/22
XRN5186 – MOD 0701 - Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs |  |  |  | Change Pack approved at ChMC on 13/07/22
Slide updated on 27th July 2022
Notes: u

## Slide 2: Dec 21 - April 22 Changes in Design – DN Status Update
XRN Title | Target Detailed Design Date | Risk & Issues / RAG | Cost RAG | Key Messaging
XRN4900 - Biomethane/Propane Reduction |  |  |  | Change Pack approved at ChMC on 08/06/22
XRN5186 – MOD 0701 - Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs |  |  |  | Change Pack approved at ChMC on 13/07/22
XRN5298 - MOD 0799 - H100 Fife Project – Hydrogen Network Trial |  | Issue ID 67645: The detailed design Change Pack has not be approved as MOD 0799 is still outstanding​ Action: Accept Issue. Decision was taken at ChMC in July to include into delivery for Feb23 release |  | Change Pack baselined for delivery in Feb23 release in July ChMC Approval of Change Pack expected in September ChMC following approval of MOD 0799
Slide updated on 27th July 2022