## Slide 1: XRN4992a – Update ChMC 12th January 2022

## Slide 2: XRN4992a – Latest Position
At the December ChMC meeting, Change Managers approved XRN4992a (interim solution) moving into detailed design.
Modification 0687V - Creation of new charge to recover Last Resort Supply Payments is currently out for consultation due to be discussed at an Extraordinary Panel on 12th January.
Since the last ChMC, Modification 0797 - Last Resort Supply Payments Volumetric Charges has been raised and granted Urgent Status by Ofgem.
We have assessed Urgent Modification 0797 and provided that the monthly Last Resort Charge calculation is based upon a single monthly snapshot of each User’s portfolio, we will be able to utilise the proposed interim solution for XRN4992a.
Ultimately, the interim solution for 0687V and 0797 are the same but utilises different data to apply the SoLR Customer Charge. To confirm, the interim solution proposes that new Charge Types will be created for the SoLR Customer Charge and these will be invoiced via the Request to Bill (RTB) process.

## Slide 3: Proposed next steps – for awareness
Xoserve will continue progressing through detailed design for XRN4992a (interim solution). This solution should be suitable for either Modification (0687V or 0797).
Panel will make a recommendation on Modification 0687V and Urgent Modification 0797 at the Extraordinary Panel on 12th January.
Following this, a decision is expected from Ofgem regarding which Modification will be implemented (expected 20th January), the CDSP will still look to deliver the XRN4992a solution by 1st April 2022 in line with the Authority decision, modification implementation date and industry expectations.
A Change Pack will be issued in January providing users with further details on the XRN4992a interim solution and specify the differences between the two Modifications (however it’s expected that CDSP process impacts for Shippers will not differ between Modifications).
Once an Ofgem decision is made, a further Change Pack will be issued, confirming the solution and process in line with the Modification which has instructed to be implemented by the Authority.