## Slide 1: May DDP Update

## Slide 2: Agenda
Roadmap update
Latest Sprint update
Appendix
3.A Recent sprint/release information

## Slide 3
PRODUCT DEVELOPMENT AND ROLLOUT
2022
04
05
06
07
08
09
10
11
12
01
02
03
04
05
06
07
08
09
10
11
12
01
02
2023
2024
Release 1 – Shipper Pack
03
ACTIVITY
Change freeze
Issue – (Requires escalation/support)
At risk - (Risk is being managed)
On track
KEY
Complete
Milestone
Release 2 – Golden Bullet forecast & IGT MDD data analysis
Release 3 – Golden Bullet invoice
Release 4 – XRN4990
Release 5 – XRN4990
Release 6 –XRN 4990 implement and DN financial reporting
Release 1 – Golden Bullet enhancement and
REC data model prep
Release 2 – REC
Release 3 – REC
Roadmap

## Slide 4
Data Discovery Platform | Current Sprint (part of release 1)
Goals: Refine DN financial reporting user stories – Additional UAT testing carry forward from Release 6 Plot to Postal – reporting new dashboard to aid shippers Commence Shipper Reconciliation preparation – data model Request data load for Shipper Reconciliation – engage Service Provider | 
Outcomes: Enable Shipper Reconciliation work to commence Establish Beta team to support Shipper Reconciliation Implement plot to postal dashboards Implement enhancements to the financial reporting for DNs post additional testing | 

## Slide 5: Any questions?

## Slide 6: DDP Appendix

## Slide 7
Data Discovery Platform | Release 6
Goals: Complete MOD664 Shipper testing - complete in line with milestone Complete MOD664 PAC testing – complete in line with milestone Implement MOD664 Shipper dashboards – in progress Implement MOD664 PAC dashboards – in progress Refine and prioritise DN financial reporting user stories – complete | 
Outcomes: XRN4990 (MOD664) testing milestone met – complete Implement Shipper MOD664 dashboards Implement PAC MOD664 dashboard Implement new functionality to highlight sites to be updated by CDSP and auto loaded into CDSP dataset Carried forward: Refine financial reporting user stories with DNs in preparation for the next sprint - post DN forum and addendum | 

## Slide 8
Data Discovery Platform | Release 5
Goals: Complete build – complete Establish Beta team – complete Establish DN sprint goal for release 6 – ongoing | 
Outcomes: XRN4490 build milestone met – complete Beta team working with delivery team refine dashboards in preparation for implementation (in line with Feb release) – ongoing Work with DNs to establish sprint goal ahead of release 6 | 

## Slide 9
Data Discovery Platform | Release 4
Goals: Complete detailed design Complete source to target Build 50% data model Enable additional Shipper Pack reports to be self-served via DDP Facilitate MDD vs UK Link analysis for IGTs – Stretch | 
Outcomes: Detailed design for the XRN4990 solution pertaining to DDP Source to target completed for XRN4990 50% of XRN4990 data model built Additional Shipper pack delivery enabling Incorrect read factor and units to be self-served via DDP Additional Shipper pack delivery Shipper read frequency giving shipper portfolio count by MRF and a view of the average industry % by MRF code Stretch Targets: Additional analysis of UK Link / MDD data quality Industry view of read rejections by reasons code to compare company performance against industry average |