## DSC Business Evaluation Report (BER)

| Change Title | Implementation of NTS Capacity related UNC Modifications |
| --- | --- |
| Xoserve reference number (XRN) | XRN5393 |
| Correla Project Manager | Matt Rider |
| Email address | matt.rider@correla.com |
| Contact number | 0121 229 2413 |
| Target Change Management Committee date | Wednesday 13th October 2021 |
| Section 1: In Scope |
| To deliver the system requirements to support the following UNC Modifications: UNC MOD0752s “Introduction of Weekly Entry Capacity Auction” UNC MOD0755s “Enhancement of Exit Capacity Assignments” UNC MOD0759s “Enhancements to NTS Within Day Firm Entry and Exit Capacity Allocations” The delivery phase (Analysis through to and including Post Implementation Support ) will be 35 weeks. Implementation into Production is proposed as Sunday 24th April 2022. |
| Section 2: Out of Scope |
| Any Production defect identified during project delivery unless it is pertinent to the success of this change. Any defects raised that are not part of MOD0752s, MOD0755s or MOD0759s. |
| Section 3: Funding required to deliver the change |
| The following section outlines the proposed costs XRN Ref HLSO £ Design EQR Build £ Test £ Implementation PIS £ MT £ 1st Year MTB £ Delivery Total CSSC Imact £ Risk Margin £ BER Total for Approval £ Shipper £ DN £ IGT £ NTS £ Total 5393 n/a n/a TBC TBC TBC n/a n/a 761,500 n/a 91,000 852,500 n/a n/a n/a 852,500 852,500 Key |
| Section 4: Estimated impact of the service change on service charges |
| Delivery of these changes is not expected to increase ongoing costs. |
| Section 5: Project plan for delivery of the change |
| The proposed plan is given below and will be confirmed once approval of the BER is received. |
| Section 6: Additional information relevant to the proposed service change |
| Risk Margin XRN Ref Risk Margin Description 5393 £91,000 Change to requirements, Cost Estimation validation where applicable, potentials delays and any potential requirements for additional resources to support delivery of the changes. Availability of sufficient and suitably skilled National Grid resources to provide support throughout the project lifecycle is essential to ensure successful delivery. Availability of sufficient and suitably scaled development and testing environments is required throughout the delivery phases. Relative priorities will need to be agreed with other projects if and when there are areas of conflict. It is assumed that the first bid window for the new Weekly Entry Capacity Auction will be Friday 29th April 2022 for the transaction period Monday 9th May 2022 to Sunday 15th May 2022. |

Please send completed form to: box.xoserve.portfoliooffice@xoserve.com

Document Version History

| Version | Status | Date | Author(s) | Summary of Changes |
| --- | --- | --- | --- | --- |

Template Version History

| Version | Status | Date | Author(s) | Summary of Changes |
| --- | --- | --- | --- | --- |
| 2.0 | Approved | 17/07/18 | Rebecca Perkins | Template approved at ChMC on 11th July |
| 3.0 |  | 23/06/2021 | James Rigby | Table added to section 1 More detailed table in section 3 More detailed table in section 4 Inserted a project plan example in section 5 Table added in section 6 |