## Slide 1: March ChMC CMS Rebuild Update

## Slide 2: Progress to Date
During the Customer Focus Group in February, attendees were given three votes each to vote on the priority of the remaining processes. The below table is how the attendees at the customer focus group voted:
We are working with the UKLink Change team to deliver two change proposals that have CMS Rebuild Impacts, these are scheduled for the November UKLink release which will have an impact on the delivery of the Must Reads Process. Please note that this impact has not yet been reflected into the roadmap:
  XRN5604 – Shipper Agreed Reads
  XRN5605 – IGT Must Reads
The Customer Focus Group placeholders for the remainder of the year have now been issued and these will be updated on the Xoserve Webpage
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued between 3 - 7 days prior to the session.
Process | Score
ADD/UNC | 28
RFA/CDQ | 16
TOG | 16
MUR | 10
GSR | 9
MUS | 7
FOM | 7
DMQ | 3
Bulk STE | 1

## Slide 3
XRN 5556.b
Release Content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
Enhancements to MNC Process including Network
Generic to desk
workflows – GIC
Main Release
Additional Stretch Enhancements
Request for Adjustment (RFA)
Consumption Dispute Query (CDQ)
Theft of Gas
(TOG)–
Network Raised
Generic to desk
workflows – FLE
Must Reads
(MUR)
Gas Safety Regulation
(GSR)
Manage Unregistered Sites
(MUS)
SUT Enhancements
Generic Enhancements
XRN 5556.a
New Process
New MPRN Creation
(FOM)
Daily Metered Query (DMQ)
XRN 5556.d
24th April 2023
Bulk Upload file
XRN 5556.c
CMS Rebuild Roadmap