## Slide 1: April ChMC CMS Rebuild Update

## Slide 2: Progress to Date
XRN5556.d – The Isolation (ISO) and DTL processes will be going live on 24th April 2023. To support this the following will be arranged:
  Customer Focus Group (11/04/23) – a run through of the processes
  Additional end to end process walkthrough week commencing 17/04/23
  Bridge call support sessions
  Training Material published
Two additional child XRNs have been created to support the next two releases, should there be any capacity within these two version releases other processes or functionality will be brought in scope for delivery with the agreement of the Customer Focus Group:
  XRN5556.e - Address Amendments (ADD/UNC)
  XRN5556.f – Request for Adjustments (RFA) and Consumption Dispute Query (CDQ)
We are working with the UKLink Change team to deliver two change proposals as part of the CMS Rebuild November Release:
  XRN5604 – Shipper Agreed Reads
  XRN5605 – IGT Must Reads
The Customer Focus Group placeholders for the remainder of the year have now been issued and these will be updated on the Xoserve Webpage
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued between 3 - 7 days prior to the session.

## Slide 3
XRN 5556.b
Release Content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
Enhancements to MNC Process including Network
Generic to desk
workflows – GIC
Main Release
Additional Stretch Enhancements
Request for Adjustment (RFA)
Consumption Dispute Query (CDQ)
Generic to desk
workflows – FLE
Gas Safety Regulation
(GSR)
Manage Unregistered Sites
(MUS)
SUT Enhancements
XRN 5556.a
New Process
New MPRN Creation
(FOM)
Daily Metered Query (DMQ)
XRN 5556.d
24th April 2023
Bulk Upload file
XRN 5556.c
Targeted
30th June 2023
CMS Rebuild Roadmap
XRN 5556.e
Targeted
30th June 2023
XRN 5556.f
Targeted late August 2023
Network Raised Theft of Gas
(TOG)
Must Reads
(MUR)
Shipper Agreed Reads
(SAR)
XRN 5604
IGT159 Must Reads
XRN5605
Targeted October
2023
Targeted October 2023
Reprioritised to accommodate
November release 2023