## Slide 1: Customer Issue Management Dashboard CoMC
16th June 2021
Version 1.0
4th June 2021

## Slide 2: Summary Dashboard May 2021 Period
Open Customer Issues*
Open Defects* (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UKLink Incidents Raised
Gemini Related Incidents Raised
Apr | May
8 | 12
Apr | May
55 | 48
Apr | May
0 | 0
Apr | May
3 | 1
Apr | May
6 | 6
Apr | May
10 | 10
Apr | May
1 | 0
Apr | May
2 | 1
* Volume as at 4th June 2021

## Slide 3
Customer Issue Summary (as at 4th June 2021)

## Slide 4
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects requiring a fix and those defects relating to P&S meter points requiring assurance on the data correction. Training being carried out to individuals on the P&S processes and calculations. Total of 10 open defects impacting AQ, although number of MPRNs impacted remains low , 2 new defects raised in May. Financial adjustments will be released end of June 2021. Change Requests raised for remaining technical & business process improvements identified. | 
Defects | Previous | Current |  | 
Financial Adjustments | Previous | Current |  | 
Process Improvements | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: March)
Key Updates: Two defects raised in May, both identified internally. Expected to deploy fixes for 5 defects by end of June Handover to operational team completed but support will continue by Issue Management team Six defects awaiting data correction and/or assurance on data corrections four relate to Prime and Sub sites. The AQ Focus Group have hosted 10 AQ support sessions to date providing an overview of the support on offer from the team, and sharing knowledge & assurance of the monthly AQ calculation for individual organisations. Risks/Issues: Resource availability for AQ assurance activities is limited due to November 21 release. Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. Reads for the prime/sub may also need to be required in order to carry out reconciliation & AQ calculation. |  |  |  | Issued financial adjustments end of May 2021 Customer sessions completed during May to provide knowledge and support relating to AQ processes.
 |  |  |  | Upcoming Activities & Milestones (Next Month: May)
 |  |  |  | Financial adjustments will be issued end of June Expected to deploy fix for 5 defects Continue with customer meetings relating to AQ processes.

## Slide 5
Amendment Invoice Update

## Slide 6: Amendment Invoice Dashboard – Outstanding Exceptions

## Slide 7: Customer Issue Register
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com
https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
  https://www.xoserve.com/notifications/