## Slide 1: AQ Taskforce Update CoMC
18th November 2020
Version 1.0

## Slide 2
Chart: AQ Defect Status (Mar 20 - Oct 20)
| Mar | Apr | May | June | July | August | September | October | November
Total Defects | 52 | 54 | 55 | 56 | 59 | 60 | 77 | 79 | 80
Total Open | 17 | 19 | 17 | 12 | 12 | 13 | 28 | 29 | 12
Total Resolved | 35 | 35 | 38 | 44 | 47 | 47 | 49 | 50 | 50
1. Number of new defects has slowed significantly over last quarter; 12 open defects as at 6/11 with potential AQ impacts to less than 2k MPRNs
2. Significant efforts over the last month to push defect closure in support of FYAQ 1st Dec.
3. We have 18 fixed defects to be processed through the adjustment tools. These will be added to the resolved pot once done.

## Slide 3: AQ Defect Status (breakdown as at 6th November 2020)
80
Defects impacting AQ since August 2019
(+1 raised since last month)
12
Open Defects
(-17 from previous month)
6
Analysis
(-2 from previous month)
50
Resolved defects
(+1 on previous month)
4
UAT
(-3 from previous month)
2
Fixed, Deployed Awaiting Data Correction
(-3 on previous month)
0
Awaiting Deployment
(same as previous month)
18
(+9 on previous month)
Resolves defects that require to be processed via adjustment tools
Open defect details can be found in the Appendix

## Slide 4: Appendix

## Slide 5: Open AQ defects 1 of 3
Defect No. | Issue Description | No. MPRNs Impacted | Lifecycle Status
63691 | A read is not getting loaded for a P&S after processing the read through the MOD 700 UBR process for Class 3 prime/sub sites | 419 | Analysis
63726 | Issue with the Class 3 Prime Process; where the subsequent Actual Read has not considered the Shipper Transfer as the last Read Date | 0 | Analysis
63851 | AQ Monthly Notification process is missing T04 & S91 Records in the NRL (Notification of Revisions to Live Sites) Files No data correction required. AQs correct although missing in notification files. Reports will be issued to impacted customers in November providing data. | 52,000 Note: no impact to AQ calc | Analysis
63346 | Volume and Energy is being calculated incorrectly between the Estimated Read (LDEX) and the subsequent Cyclic (CYCL) Read for a Class 3 Meter Point (UBR File) | 1 | Analysis
63392 | Estimated Reads are getting derived incorrectly for the Shipper Transfer; hence shipper transfers incorrectly estimated | 53 | Analysis
63566 | Inconsistent RGMA behavior of class 2 sites with or without DRE/AMR Processed as an ‘Exception’ and data corrected monthly. No data correction is required. | No data correction required | Analysis

## Slide 6: Open AQ defects 2 of 3
Defect No. | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63393 | For an NDM Prime Site, the Sub site volume and energy is not getting calculated if there is an MRU frequency change for the same class | 113 | UAT
63480 | The Last Check Read Date is getting fetched incorrectly for Twin Stream Sites when Reads are uploaded through Portal, resulting in either the Read wrongly rejected, or a break in the check to check period. | 19 | UAT
63485 | Class 2 Reads (UDR) File process is unable to perform corrective estimation for Class 2 sites post class change from class 2 to any other class, when the actual read is in the Class 2 period | 40 | UAT
63139 | Rec flag for the FINX read was updated as N in the Class 3 Reads File (UBR) Table during the cosmetic exchange without read through ONUPD file. No data corrections required as manage via Exceptions process to correct data. | 732 | UAT

## Slide 7: Open AQ defects 3 of 3
Defect No. | Issue Description | No. of MPRNs Impacted | Lifecycle Status
62178 | Where volume and energy is being incorrectly loaded, the system is not creating an exception | 38 | Fix deployed, awaiting Data Correction
60917 (1424) | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) Discussions in place with impacted Shippers to get data corrected. Approx. 400 processed to date. | 700 | Fix deployed, awaiting Data Correction

## Slide 8: Resolved AQ defects – 1 of 2
Defect No. | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60969 (1477) | There is an Issue with NDM Prime reconciliation where Rec variance is not correct and positive variance energy updated though the variance volume is negative and net off volume and energy is populated with 0. | 23 | To be processed via Adjustment Tools
60994 (1502) | For Class 3 & 4, following acceptance of a Site Visit read (via SFN) the energy is incorrectly populated when there is a meter and corrector installed | 126 | To be processed via Adjustment Tools
61019 (1520) | When receiving a Site Visit read and an RGMA read on the same day the system has incorrectly processed the reads in the wrong order causing energy and volume to be incorrectly calculated. | 32 | To be processed via Adjustment Tools
61024 (1525) | AQ process is incorrectly using a Point of Sale (POS) read as an active shipper transfer read to calculate the AQ following the receipt of a subsequent read. | 59 | To be processed via Adjustment Tools
61450 | Reads with type CM, RD and XO on same date as FINC/FINX reads, to be inactivated | 64 | To be processed via Adjustment Tools
61716 | Incorrect Volume-Energy updated against opening reads (OPNT/OPNX/OPNC) | 35,000 | To be processed via Adjustment Tools
62134 | Where a read is replaced on a class 4 site, the system has created 0 volume between OPNT and FINC reads | 718 | To be processed via Adjustment Tools
62687 | The read inserted or replaced for class 3, after a class change from 3 to another, is considering class 3 FICC date as the next read date | 857 | To be processed via Adjustment Tools
60230 (720) | Volume and energy calculated incorrectly for Prime and Sub MPRNs. | 10 | To be processed via Adjustment Tools
63066 | For Class 3 meter reads submitted via the UBR file, the system is not recording the last read following update of a meter report and converter installation scenario | 2 | To be processed via Adjustment Tools

## Slide 9: Resolved AQ defects 2 of 2
Defect No. | Issue Description | No. of MPRNs Impacted | Lifecycle Status
61452 | Rec is not happening for Prime and sub site... | 159 | To be processed via Adjustment Tools
63394 | The Class 3 read Tolerance Validation is passing due to an Incorrect CV calculation, when the last actual read date is before the Go-live Date 99% of impacted MPRNs are registered with 1 Shipper. Discussions taking place with Shipper as data corrections are unlikely to be required. | 7,000 | To be processed via Adjustment Tools
62944 | The RGMA reads that are accepted between site visit reads is breaking Check to Check rec. | TBC | To be processed via Adjustment Tools
62164 | Nett-off volume volume/ energy is being incorrectly calculated as zero for class 4 prime sites | 159 | To be processed via Adjustment Tools
62513 | When the Cyclic read is received in the Class 3 period before RGMA activity date (D-1), the incorrect energy values are being recorded | 744 | To be processed via Adjustment Tools
63486 | Site visit Reads submitted via Portal are getting accepted, when an SFN Read already exists for a later date, hence breaking the Check to Check Rec period. Therefore should be rejected for Class 1 & 2 Sites | 22 | To be processed via Adjustment Tools
63066 | For Class 3 meter reads submitted via the UBR file, the system is not recording the last read following update of a meter report and converter installation scenario | 2 | To be processed via Adjustment Tools
63487 | Missing volume and energy for a class 4 meter and converter site | 32 | To be processed via Adjustment Tools

## Slide 10: AQ Defects Financial Adjustments

## Slide 11: Progress to date
Since last month’s CoMC update we have…
Continued to engage with a number of customers who have sought additional clarity on the process followed and the specific impact to themselves as a result of Phase 1 processing.
Published a set of FAQ’s in relation to historic adjustments on the AQ Taskforce page on Xoserve.com
Continued to analyse and work on Phase 2 of those MPRN’s (c.7,000) that had been excluded or rejected from our first run. These are being processed through the AQ tools (w/c 9/11) with the intent to process through the billing tool (if appropriate) w/c 16/11. Upon completion will be able to update the overall financial impact (currently £1.15M) and discuss this with impacted organisations and DNs.
Additionally we are now developing the Phase 3 plan to process those non-historic defects (c.18 – see Defect Status, slide 2) through the tools. As part of this process we will look to embed this process into BAU as oppose to being AQ Taskforce led and ensure that all new AQ defects will be assessed inline with agreed principles.
In terms of the discussion relating to legal ‘coverage’ for these adjustments, Fiona Cottam is leading on this and will update the plan as it develops.

## Slide 12: Next Steps
Date | Activity
From 09/11/20 | Process ‘residual’ c.7000 MPRN’s from Phase 1 through AQ tools to determineif adjustment is required. Communications issued to customers and contacted individually to discuss the financial adjustment values.
w/c 16/11/20 | Process the output from above to determine financial impact.
w/c 23/11/20 | Communications to DNs and Shippers providing details of the remaining financial adjustments (residual). Data will be shared with customers including the line item data used to calculate the adjustments calculated to date
December 20 | Start invoicing process of the financial adjustments
November onwards | As part of BAU, Continue to investigate and analyse all live and resolved defects (Phase 3) and assess adjustment requirement.

## Slide 13: Appendix

## Slide 14: Appendix 1:
Adjustment Methodology (presented at August Contract Management Committee): Adjustment Methodology v1.0
Adjustment Principles (presented at August Contract Management Committee): Adjustment Principles v1.0

## Slide 15: Financial Adjustments
The total financial adjustments for all MPRNs processed are:
These adjustments are split across:
  53 Shippers
  5 DNs
CHARGE TYPE | CHARGE DESCRIPTION | ADJUSTMENT AMOUNT (£)​
ACE​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | 403.96​
ACZ​ | CSEPS - LDZ CAPACITY CHARGE ADJ​ | 3,018.22​
AMC​ | CUSTOMER CAPACITY CHARGE ADJ​ | 36,153.79​
AME​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | 95,237.83​
AMF​ | CUSTOMER FIXED CHARGE ADJ​ | 71,419.96​
AMZ​ | SUPPLY POINT CAPACITY CHARGE ADJ​ | 951,919.04​
TOTAL​ |  | 1,158,152.80 ​

## Slide 16: Transportation Financial Values - Context
Average Capacity charges per month across all DNs is £321,000,000.
The financial adjustments for this exercise, in line with the adjustment principles, are spanning an 18 month period
The total financial value of £1.1 million = 0.02% of the charges over an 18 month period