## Slide 1: DSC Change Committee Update
10th July 2019 meeting

## Slide 2: New Change Requests
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
4977 | Amendments to DSC Change Management Guidelines | Approved for Capture | N/A | Amends the wording in the DSC Change Management Guidelines – to be approved by DSC Contract Committee meeting
4978 | Notification of Rolling AQ value (following transfer of ownership between M-5 and M) | Approved for Capture | 6 | No impact expected on service lines

## Slide 3: Change Proposals – Capture complete
Xoserve Ref No. | Change title | Next steps | Service area | DSC impact
4692 | CSEPs: IGT and GT File Formats - CIN Files | Approved into delivery June 2020 | 10 | No impact expected on DSC service lines
4780 (Part B) | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) | Approved into delivery June 2020 | 1 | No impacted expected on DSC service lines
4865 | Amendment to Treatment and Reporting of CYCL Reads | Approved into delivery June 2020 | 5 | No impacted expected on DSC service lines
4930 | Requirement to inform Shipper of Meter Link Code | Approved into delivery June 2020 | 1 | No impacted expected on service lines
4932 | Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0681S) | Approved into delivery June 2020 – Depending on approval of MOD | 5 | MOD process to complete before change can be approved into delivery
4955 | Amendment of MDD PSR Needs Codes and Needs Code Descriptions | Approved into delivery February 2020 | 18 | No impacted expected on service lines

## Slide 4: Change Documents
BER approvals
    XRN4857 - Report Review
    XRN4954 - Minor Release Drop 5
Amended BER approvals
    XRN4665 - Creation of New End User Categories (EUC)
CCR approval
    None this month

## Slide 5: Summary key messages
Approval of Minor Release Drop 5 scope
CSS Consequential Update
  Gemini BRD approved
  IGT/GT BRD approved
  CSSC Change Pack approach approved
On going discussion on change congestion for 2020/21 (Retro and CSSC delivery + BAU)
  Agreed to continue with June 2020 major release
June 2019 successfully implemented
All releases currently tracking to plan
    Creation of New End User Categories
    November 2019
    Minor Release Drop 4
Update on work to date on alignment Shipper Packs/PARR reporting