## Slide 1: Gemini Sustain Plus Update
UNC Panel / UNCC
March 2024
National Gas Transmission |

## Slide 2: Progress Update
Gemini Sustain Plus is an upgrade of the whole Gemini system (platform and UI) combined with additional functionality and features.
Current Progress
Sustain Plus remains on track to be implemented in Sept 24. The Programme has converted the legacy code into modern code and is now performing development and testing of the new screen designs and features.
The detailed design change pack was issued in January, reviewed and approved at February 24 Change Management Committee, after a period of representation.
We had 202 attendees across 83 organisations at the March FG, it covered, APIs, Cutover Approach, Gemini User Audit Update, Market Trials and System Demo with an engaging Q&A - all material available on the Sustain Plus Website (Gemini Sustain Plus (xoserve.com))
The programme has completed 80% of development and 60% of functional User Acceptance Testing
Work on non-functional requirements, environments and APIs continues
System Integration Testing has progressed well and End to End business scenario Testing commenced
Detailed Cutover design has commenced with initial thinking shared at the March FG
Further On-Line Training modules have been created
Next Steps
Continue development and testing of the Gemini process of functional components, new screens and batch jobs.
Engaging with industry for Connectivity and Market Trials period.
Training content being developed for release in Q2 2024.

## Slide 3: Focus Group
  The next Focus Group will be held on Monday 22nd April, going forward there will be a change of approach, with the Focus Groups moving to monthly frequency.
  The next session will be a 1 hour meeting and the indicative agenda will cover:
Programme progress updates
Focus on Market Trials
  Connectivity,
  Support Model
  Logistics
Training update
Q&A
*The firm agenda will be finalised closer to the session
Notes: Narrative straight forward apart from final bullet point on training.
In order to ensure the training modules are created to deliver the maximum benefit for external users (you know your processes better than us), we are providing an opportunity for external engagement in the e-module training creation process. Please reach out to Correla by the e-mail address shown if interested.

## Slide 4: Thank you