Terms of Reference

Document Status: Approved

Version Number: 2

Created: 7th January 2010

Printed:

Review

| Reviewed by | Name | Organisation | Date |
| --- | --- | --- | --- |
|  | Andrew Wallace | Ofgem |  |
|  | David Watson | Centrica |  |
|  | Steve Mulinganie | Onshore Consulting |  |
|  | Joel Martin | SGN |  |
|  | Anne Jackson | SSE |  |
|  | Keith Stout | Fulcrum |  |
|  | Alison Jennings | xoserve |  |
|  | Mark Woodward | xoserve |  |
|  | Et al |  |  |

Approval

| Approved by | Name | Organisation | Date |
| --- | --- | --- | --- |
|  | All Named Above |  |  |

Document History

| Version | Summary of Changes | Document Status | Date published |
| --- | --- | --- | --- |
| 1 |  | Superseded |  |
| 2 |  | Approved | 03/02/10 |

TABLE OF CONTENTS

- Purpose

- Background

- Objectives

- Scope

- Roles & Responsibilities

- Reporting

- Methods

- Time table

- Deliverables

- Success Criteria

# PURPOSE

A collective cross-industry working group is required to:

  - Collectively establish & administer activities to correct the current and ongoing Unregistered and Shipperless Meter Points recorded within the central systems.

  - Identify root causes; fix and/or propose fixes for the deficiencies in the current processes; and identify and introduce, or make recommendations for, new processes to alleviate the problems identified.

# BACKGROUND

Whilst Project USNANA significantly reduced the population of Shipperless and Unregistered sites on UK-Link, there remains a substantial number of sites which still need to be addressed. In addition, it is apparent that root causes have not been fully resolved as the population of Shipperless and Unregistered Sites continues to be replenished.

A Meter Point Reference Number (MPRN) can be included in the Shipperless or Unregistered population as a result of, for example, poor data quality; deficient industry arrangements; potentially ineffective central processes; poor industry behaviour; or a combination of any of the afore mentioned.

The impacts of the existence of Shipperless and Unregistered sites exacerbate issues such as duplicate MPRNs; safety; crossed meters; and incorrect settlement allocation.

# Objectives

This working group will:

- Seek to address the existing and future populations of Shipperless and Unregistered Sites

- Establish root causes of the occurrence of Shipperless and Unregistered Sites

- Investigate solutions and preventative measures for the occurrence of Shipperless and Unregistered Sites.

- Agree Industry-wide best practice in processes and procedures which are found to be a direct cause of Shipperless and Unregistered Sites.

# Scope

An Unregistered meter point will be deemed as such, where it has never had a Registered System User and where it remains with a Meter Point Status of LI.

xoserve process currently addresses those that remain unregistered on UK-Link 12 months after its creation, however the whole population will be recorded and monitored by the group, and the group will consider remedies and actions for all shipperless sites, regardless of their age.

A Shipperless meter point will be deemed as such, where it has no current Registered System User but has previously had a Registered System User, and it has been established that gas is being consumed through the meter point.

# Roles & Responsibilities

xoserve agree to host; chair and produce minutes for the Workgroup meetings. These will be published on the Joint Office website and be available within 2 weeks

Representatives from Shippers/Suppliers, Networks and other involved parties must agree to participate in all meetings and sign up to completing all actions agreed in the meetings.

The quorum will be:

At least one representative from xoserve

At least one representative from a Gas Distribution Network

At least one representative from at least three Shipper / Supplier Organisations.

# Reporting

xoserve will produce a report of the Industry position every 2 months and issue to all Shippers, Networks and attendees of the Workgroup meetings. (See Appendix 1)

# Methods

Solutions to the Shipperless and Unregistered Sites issue can only be achieved through industry-wide co-operation. All parties must thoroughly examine their own activities and seek to improve them where possible, and share best practice where appropriate.

# Time Table

The workgroup will commit to 6 meetings at intervals of 2 months. The schedule of meetings is as follows: 	7th January 2010

4th March 2010

5th May 2010

7th July 2010

8th September 2010

3rd November 2010

It is envisaged that a comprehensive list of root causes will have been compiled by the end of the 2nd meeting, in March.

A detailed plan of how to address the root causes should be formulated by the end of the 4th meeting, in July.

Measures to address root causes should be implemented by the end of the 5th meeting, in September.

A review of actions taken and the industry position should be conducted in the 6th meeting, in November, and a decision on the future of the Workgroup should be made.

# Deliverables

It is intended that the group will develop solutions which can then be taken forwards into appropriate Industry Governance arrangements.

# Success Criteria

Success will be measured by the reduction of the Shipperless and Unregistered population, and the reduction in the production of new Shipperless and Unregistered Sites.

End of Document